U.S. Army Corps of Engineers, Pittsburgh                                                            April 13, 2011

Operations Division

MEMORANDUM FOR WATERWAYS ASSOCIATION OF PITTSBURGH

SUBJECT: April, 2011 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

- LOCK CLOSURES AND DELAYS

The first scheduled work for his year, by the Repair Fleet was scheduled from 14 March to 15 April, 2010, at New Cumberland L/D.  This work was to replace valves and will entail a closure of the small chamber.  The main chamber remained operational, with only slight delays to navigation.  This work was completed three days ahead of schedule, on 12 April 2011.

The next scheduled work by the Repair Party will be a complete closure and dewatering of the lock chamber at CWBY L/D, on the Allegheny River.  This work will take place from 2 May, 2011 through 27 May, 2011. No traffic will be able to pass through the lock, at this time.

The small chamber at Braddock L/D will be closed from 6 June 2011 through 24 June 2011.  The Repair Party will be working on valves.  There should be minimal impact on navigation.

2.  RECOMMENDED INTERNET SITES

a. Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:  http://wmw.lrp.usace.army.mil

c. District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

- OTHER ITEMS OF INTEREST

Notice is hereby given that the USACE – Pittsburgh District will no longer send Notices to Navigation Interests by e-mail.  In order to view these notices, you must access the USACE – Pittsburgh District web page at www.lrp.usace.army.mil/or/or-f/navrpt.htm.

USACE will continue to send electronic version of Notices to Navigation Interests to USCG (United States Coast Guard) and the Waterways Association.

/signed/

RICHARD C. LOCKWOOD

Chief, Operations Division

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. of Pittsburgh Meeting 04/13/11

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

The trend of storms moving through the Ohio River Valley that began in mid February continued through mid March.  The second storm in the series moved through the region on 27-28 February with rivers cresting around 1 March.  This was followed closely by two more storms on 5-6 March and again on 9-10 March.  Each storm produced generally 1.0 – 2.0 inches of rain with successively higher rises on the region’s rivers.  There was a general 4.0 – 5.0 inches of rain, or liquid equivalent of snow, across the region in March which is 1.00 – 1.75 inches above normal.

At the Pittsburgh International Airport monthly precipitation was 4.99 inches, which is 1.82 inches above normal. Temperature averaged 0.6 of a degree/day below normal. Snowfall in March was 5.5 inches or 5.5 inches above normal.

For the first 12 days of April temperatures temperature averaged 2.7 degrees above normal and precipitation was 2.53 inches which is 1.33 of an inch above normal.  There has been 0.8 of an inch of snowfall in April bringing the total seasonal snowfall to 56.7 inches, or 16.4 inches above normal. Rainfall for the year was 14.90 inches which is 5.46 inches above normal.

### RIVER FLOWS

A series of three rises occurred from 28 Feb – 1Mar, 3-5 Mar, and 7–10 Mar with each rise starting with the rivers at higher initial conditions than the previous rise.  Some minor flooding occurred on the tributaries to the main stem rivers during the first two events with flooding spreading to the portions of the Allegheny and Ohio Rivers during the 7-10 Mar event. Average flows for the month averaged from above to much above normal.

#### HIGH WATER POTENTIAL

The high water potential is above normal. Currently flows are 200% of normal on the Allegheny River, 350-400% of normal on the Monongahela River, and 200% of normal on Ohio River.  Rainfall of 1.5 – 2.0 inches in 6-12 hours is needed to bring rivers to bank full.

##### WEATHER FORECAST

Today…Gradual Clearing. High in the mid 50s

Tonight…Partly cloudy. Low in the upper 30s.

Thursday…Mostly sunny. High in the mid 60s.

Thursday night…Mostly cloudy. Low near 45.

Friday…Partly sunny. High near 65

Friday night…Cloudy. 60% chance of showers. Low in the upper 40s.

Saturday…70% chance of showers. High in the mid 50s.

Saturday Night…50% chance of showers. Low near 40.

Sunday…40% chance of showers. High near 50.

Monday…Partly sunny. Low near 40. High in the upper 50s.

Tuesday…Mostly cloudy. Low in the lower 40s. High in the lower 60s.

8-14 Day Outlook…near normal temperature and above normal precipitation.

April Outlook...near normal temperature and above normal precipitation.

May-Jun-Jul Outlook…near normal temperature and precipitation.