U.S. Army Corps of Engineers, Pittsburgh

Operations Division

MEMORANDUM FOR:  Waterways Association of Pittsburgh

SUBJECT: Items of Interest to Navigation, December 11, 2013

- LOCK CLOSURES AND DELAYS

Ohio River

- Hannibal L/D, Pike Island L/D, New Cumberland L/D – Intermittent closures up to 4 hours in duration may be experienced August 2013 through April 2014 while the interlock controls systems are replaced. Closures will be during daylight hours only. Reference: Navigation Notice 13-35.

- Montgomery L/D – UPDATE: The auxiliary 56’ x 360’ river lock chamber will be closed in order to perform structural repairs to the dam gate end frames. Work began at 0800 2 DEC 2013 and is scheduled to end at approximately 2300 20 DEC 2013. Reference: Navigation Notice 13-34.

- Emsworth L/D – UPDATE: Repair work on the auxiliary 56’ x 360’ river lock chamber filling valves located on the upper end of the middle wall was completed on 22 NOV. The chamber is open for full service.

Monongahela River

- Maxwell L/D - The river lock chamber at Maxwell L/D is out of service until further notice. This unscheduled lock closure is the result of a navigation accident that happened early Thursday morning on October 31, 2013. Reference: Navigation Notice 13-43.

2.  OTHER ITEMS OF INTEREST

Ohio River

- Emsworth L/D – UPDATE: The shoaling reported in the lower approach channel near the mouth of Lowries Run Creek was dredged during the week of 18 NOV. Approximately 650-750 CY of material was removed. Reference: Navigation Notice 13-37

- New Cumberland L/D – The bulkhead slot filler blocks have been removed in the 600’ auxiliary chamber in anticipation conducting ice lockages during the winter months. Reference: Navigation Notice 13-44.

Allegheny River

- L/D 5 – UPDATE: Shoaling has been reported in the lower approach channel. Commercial tows are advised to modify their approach and exit angles in the downstream lock approach until the conditions are addressed. Plans for the possible dredging of the area are postponed until May 2014 due to fiscal constraints and a required endangered-species survey. Reference: Navigation Notice 13-32.

Monongahela River

- There was an outage from 1330 hours 7 DEC until 0630 hours 8 DEC of Lock 3 (Elizabeth) resulting from the high water over the weekend.

Miscellaneous

- Notice is hereby given that the USACE Pittsburgh District will no longer send Notices to Navigation Interests by e-mail. USACE will continue to send electronic version of Notices to Navigation Interests to United States Coast Guard (USCG) and the Waterways Association. In order to view these notices, readers must access the USACE Pittsburgh District web page at:

http://www.lrp.usace.army.mil/missions/NavigationNotices.aspx

- River Navigation Charts are available by calling the Government Printing Office Book Store at 866-512-1800.

3.  RECOMMENDED INTERNET SITES

- Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

- Current River Conditions:  http://wmw.lrp.usace.army.mil

- District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

- LPMS Public Web Site:  http://corpslocks.usace.army.mil/

/signed/

RICHARD C. LOCKWOOD

Chief, Operations Division