U.S. Army Corps of Engineers, Pittsburgh                                                            December 8, 2010

Operations Division

MEMORANDUM FOR WATERWAYS ASSOCIATION OF PITTSBURGH

SUBJECT: December 2010 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

- LOCK CLOSURES AND DELAYS

The Pittsburgh District Repair Fleet’s closure of the 1200’ chamber at Pike Island L/D, scheduled from 25 October 2010 through 17 December 2010, in order to replace all four 1200’ chamber gates, is behind schedule due to a recent high water event. The delays to navigation have been light, due to the exceptional cooperation of Industry.  The self help program is working well. The Corps does have winches installed to assist, only if no helper boats are available.  The Pittsburgh District is sending out twice daily summaries, detailing lockages and work accomplished at Pike Island.  It is anticipated that we will resume work early next week.  The work will probably continue into January 2011, but we will attempt to complete as soon as possible.

The first scheduled work for next year, by the Repair Fleet is from 14 March to 15 April, 2010, at New Cumberland L/D.  This work will be to replace two Filling or Emptying valves and will entail a closure of the small chamber.  The main chamber will remain operational and only slight delays to navigation should be expected.

The Pittsburgh District would like to extend its appreciation to both Private Industry, The Coast Guard and the National Weather Service for all of your help and cooperation, during the recent flooding event.  Again, we have worked together to come through a difficult event unscathed.

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most  up-to-date navigation information.

a. Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:  http://wmw.lrp.usace.army.mil

c. District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

3.  OTHER ITEMS OF INTEREST

The Corps of Engineers met with the WAPGH Navigation Committee on Wednesday December 1st to review the FY-2011 and FY-2012 Maintenance Schedules.  Some changes were suggested and are under review.

Walsh Construction, Contractor for Pennsylvania Turnpike will be constructing a four-lane concrete box girder bridge supported by two river piers constructed from causeways, over the Monongahela River at about Mile 59.1 near Denbo (Vesta No. 6), Washington County, Pennsylvania.  Navigational clearance during construction will be about 345 feet.  The work will be performed from 7:00 a.m. to 5:00 p.m. Monday through Friday beginning Monday, March 2, 2009 and ending February 7, 2011.  During this work, the M/V Okan Express provided by Ed McGavin would move the 40-foot x 50-foot, 7-foot draft Shugart Barge floating plant mounting a Reed SK 35 truck-mounted drill rig. The plant will include an 18-foot Skiff boat for safety.

Notice is hereby given that the USACE – Pittsburgh District will no longer send Notices to Navigation Interests by e-mail.  In order to view these notices, you must access the USACE – Pittsburgh District web page at www.lrp.usace.army.mil/or/or-f/navrpt.htm.

USACE will continue to send electronic version of Notices to Navigation Interests to USCG (United States Coast Guard) and the Waterways Association.

/signed/

RICHARD C. LOCKWOOD

Chief, Operations Division

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. of Pittsburgh Meeting 12/8/10

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

For the first 3 weeks of November it appeared that November would be the ninth consecutive month with below normal precipitation.  This completely turned around during the last week of the month with 80 percent of the month’s precipitation occurring on just two days.  November finished with above normal precipitation, and areal flooding began during the early morning hours of 1 Dec.  The Pennsylvania Department of Environmental Protection downgraded the Drought Warning for eight western Pennsylvania counties to a Drought Watch and continued the Drought Watch for all Pennsylvania counties in the HSA

Rainfall was fairly evenly distributed across the HSA in October. In the major river basins rainfall for the month averaged 4.00 – 4.50 inches or about 0.75 - 1.25 inches above normal.

At the Pittsburgh International Airport monthly precipitation was 5.97 inches, which is 2.95 inches above normal. Temperature averaged exactly normal for the month.

For the first 7 days of December temperatures were 9.1 degrees/day below normal and precipitation was 0.71 of an inch which is near normal.  Rainfall for the year is 37.00 inches or 1.31 inches above normal.

### RIVER FLOWS

Rainfall of 1.00 – 2.00 inches through much of the Allegheny River basin on Thanksgiving Day  produced rises of 3-5 feet on the Allegheny. Lesser amounts of rain totaling 0.5 – 1.25 inches in the Monongahela and Ohio River basins produced rises of 1-3 feet on the Monongahela River and 1-2 feet on the Ohio River. Two to four inches of rain from 30 November into the early hours of 1 Dec produced significant rises on all rivers in the region on the first day of December

#### HIGH WATER POTENTIAL

The high water potential is normal. Currently flows are 250% normal on the Allegheny River, near normal on the Monongahela River, and 200% of normal on Ohio River.  Rainfall of 2.0 – 2.5  inches in 6-12 hours is needed to bring rivers to bank full.

##### WEATHER FORECAST

Today…50% chance of snow showers.  Accumulation less than an inch. High near 25.

Tonight…Mostly cloudy with evening flurries. Low near 15.

Thursday…Partly sunny. High near 26.

Thursday night…Mostly cloudy. Low near 20.

Friday…40% chance of light snow. High near 35.

Friday night…Mostly cloudy. High in the mid 20s.

Saturday…Mostly cloudy. High in the upper 30s.

Saturday Night…Cloudy with 60% chance of snow, freezing rain, and snow.. Low near 32.

Sunday…70% chance of freezing rain, rain, and snow. High in the upper 30s.

Monday…60% chance of snow showers.  Low near 20. High near 25.

Tuesday…60% chance of snow showers.  Low 10 to 15. High in the lower 20s..

8-14 Day Outlook…below normal temperature and at or above normal precipitation.

Dec Outlook...near normal temperature and above normal precipitation.

Jan-Feb-Mar Outlook…near normal temperature and above precipitation.