U.S. Army Corps of Engineers, Pittsburgh                                                       FEBRUARY 11, 2013

Operations Division

MEMORANDUM FOR:  WATERWAYS ASSOCIATION OF PITTSBURGH

SUBJECT: February 13, 2013 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

- LOCK CLOSURES AND DELAYS

The auxiliary chamber at Braddock L/D remains out of operation, due to a deteriorated hydraulic line.  We expect minimal delays to navigation as result of this chamber outage.  Repairs are tentatively expected to be accomplished in Spring of FY-13.

The auxiliary chamber at Hannibal L/D was returned to service at 1600 hrs. on 11 February 2013, after repairs were necessary due to a hydraulic oil leak in the control station.  There were minimal delays to Navigation Industry as a result of the chamber outage.

The old Upper River Guard wall at Lock 4 Monongahela was removed on 06 Feb. 2013.  We are currently assessing the area of concern at the bridge below the Lock for dredge operations.

VANTAGE Corporation is scheduled to install transformers at Montgomery L/D on 14 Feb. 2013. This work is necessary for the upgrade of the safety Interlock system which necessitates a shutdown of both lock chambers.  Planned Closure will be coordinated between lockages.

SCHEDULED REPAIR PARTY MAINTENANCE ACTIVITIES:

The 2013 Fleet Repair Schedule change has been approved.  The Montgomery closure will begin on June 3rd and end on July 12th.  The main chamber will be closed to navigation from June 3-14 and again on July 1-12.  The chamber will be open to traffic June 15-30.  A Notice to Navigation will be published.

The main lock chamber at 3 Mon River will be closed from April 22 through May 17.   The extended river chamber will remain open to navigation.  A Notice to Navigation will be published.

As scheduled, repairs to the auxiliary chamber at Braddock L/D will be completed March 4-15.  The Repair Fleet will moor in the small chamber; the main chamber will remain open to navigation.

2.  RECOMMENDED INTERNET SITES

a. Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:  http://wmw.lrp.usace.army.mil

c. District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

d.LPMS Public Web Site:  http://corpslocks.usace.army.mil/

3. OTHER ITEMS OF INTEREST

Notice is hereby given that the USACE – Pittsburgh District will no longer send Notices to Navigation Interests by e-mail.  In order to view these notices, you must access the USACE – Pittsburgh District web page at www.lrp.usace.army.mil/or/or-f/navrpt.htm.

USACE will continue to send electronic version of Notices to Navigation Interests to USCG (United States Coast Guard) and the Waterways Association.

River Navigation Charts are available by calling the Government Printing Office Book Store at 866-512-1800.

/signed/

JAMES R. FISHER

Acting Chief, Operations Division