U.S. Army Corps of Engineers, Pittsburgh                                                       14 June 2006

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  June 2006 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 30 September 2006.

Braddock L/D, Monongahela River- As part of the Lower Mon River Project, five (5) underwater flow control dikes are to be constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  This work, when complete, will mitigate outdrafts in the upstream approach to the locks during high water events.  A contract was awarded to Eagle Design on 30 March 2006.  The work is expected to commence the week of 12 June 2006 and will take approximately 15 weeks to construct all 5 dikes.  The dikes will be constructed of large stone, placed from floating plant.  The marine subcontractor will work 10-hour shifts, 6 days per week, Monday through Saturday.  Shifts will commence around 6:30 AM each day and end at approximately 5:00 PM.  Work will begin on Dike No. 1 (approximate River Mile 11.7) and continue in a downstream direction towards Braddock Locks.    The work is located within the direct sailing line of river traffic and requires close coordination with waterways industry and the lock personnel to permit traffic to pass the site of work safely.  During active construction periods, the marine subcontractor will withdraw floating plant and provide any necessary helper assistance for tows passing the Braddock Locks.  All plant will be removed from the lock approach area when not working on the dikes.  During this period of construction, and during working hours, all tows traveling to the Braddock Locks are required to telephone the contractor’s work vessel at least 2-hours in advance of their anticipated arrival.  This will allow the construction contractor to discontinue their work, withdraw plant and equipment as necessary from the approach to the lock, and prepare to assist the tow if necessary.  It should be noted that tows, which fail to comply with the required 2-hour advance notification, could experience significant delays at the Braddock Locks while the construction contractor withdraws plant and equipment.  In addition to the 2-hour advance notification, all approaching tows must telephone the contractor’s vessel and radio the locks just prior to reaching the upstream and downstream arrival points.  (See Pittsburgh District Notice to Navigation Interests No. 06-25 REVISED)

Lock and Dam 3, Monongahela River- Notice is given that Joseph B. Fay Co., contractor for the U. S. Army Corps of Engineers, will be performing emergency stabilization work on the dam at Locks and Dam 3, Monongahela River.  The work consists of placing tremie concrete in the

Operations Division

SUBJECT: June 2006 Meeting

foundation of the dam and installing sheetpiling and riprap at the downstream face of the dam.  The work area extends to approximately 200 feet downstream of the dam and is within the restricted area of the facility.  This construction work is scheduled to begin on or about 15 June 2006 and continue through September 2006.  In general, the contractor will be working 10 hours per day Monday through Thursday.  The contractor’s floating plant operation will be working in the area immediately downstream of the dam. (See Pittsburgh District Notice to Navigation Interests No. 06-24)

Greenup L/D, Ohio River-  Pittsburgh District's Repair Fleet is scheduled to perform a dewatering and repair the lock gates in the 110-ft x 1200-ft main lock chamber at Greenup in the Huntington District.  The work is scheduled from 19 June through 7 July 2006.  The auxiliary 110-ft x 600-ft lock chamber will be open to navigation interests during the 19-day work period.  This work is part of a regional effort within the Great Lakes and Ohio River Division to perform concurrent lock closures of Meldahl L/D (mile 436.2) and Greenup L/D (mile 341.0).  Since these locks are next to each other on the Ohio River, and both require extended closures to execute critical maintenance and repairs, significant impacts to commercial industry are anticipated (increased cost due to delays).  The volume of commercial traffic at both Greenup and Meldahl averages between 70 and 80 million tons per year.  Commercial interests have raised a concern regarding the high impact cost they would incur if sequential closures were to be scheduled at these two locks during the summer of 2006.  There will be significant savings to navigation interests if the closures at both locks occur concurrently.  The delay costs to navigation industry can be reduced by an estimated $6 million by implementing repairs at Greenup and Meldahl concurrently as opposed to sequentially.  (See Huntington District Notice to Navigation Interests No. 06-18)

Meldahl L/D, Ohio River-  Huntington District's Repair Fleet (with assistance from Louisville District) is scheduled to perform a dewatering of the 110-ft x 1200-ft main lock chamber at Meldahl from 19 June through 28 July 2006 to make repairs to the lock gates.  The auxiliary 110-ft x 600-ft lock chamber will be open to navigation interests during the 40-day work period.

(See Huntington District Notice to Navigation Interests No. 06-18)

Lock 3 (Elizabeth), Monongahela River-  The U.S. Army Corps of Engineers Repair Fleet will dewater the 56-ft x 720-ft land lock chamber to repair the filling and emptying valves.  The work is scheduled from 18 July through 25 August 2006.  The land lock chamber will be closed to navigation interests during this 39-day work period.  The 56-ft x 751-ft extended river chamber

will be available to navigation; tows will be restricted to a maximum width of 52 feet wide and must stay against the river wall during lockage.  There will be approximately 6 times during the

job that the extended chamber will be closed for up to 8-hours for diving crews to place and remove the middle wall emptying valve bulkheads. (See Pittsburgh District Notice to Navigation Interests No. 06-22)

2

Operations Division

SUBJECT: June 2006 Meeting

Braddock L/D, Monongahela River-  As part of the Lower Monongahela River Project, the bulkhead sills and recesses of the 110-ft x 720-ft main lock chamber at Braddock L/D will be modified to accommodate the new maintenance bulkheads that were purchased under the

contract to complete the new gated dam.   A contract was awarded to the Joseph B. Faye Company for this work.  It is expected that work on the main chamber lock walls will continue throughout the summer and into the early fall.  Some minor (4 hours or less) interruptions to traffic through this main lock chamber may occur during this period to accommodate construction of new bulkhead slots in the lock chamber walls.  The work will culminate in two 10-day closures of the main lock chamber scheduled for 31 August - 9 September and 19 September - 28 September 2006.  Concurrently, the Pittsburgh Repair Fleet is scheduled to lift and repair the lock gates during the two 10-day closure periods.

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:

www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

http://wmw.lrp.usace.army.mil

c. District Navigation Notices:

www.lrp.usace.army.mil/or/or-f/navrpt.htm

3.  OTHER ITEMS OF INTEREST

The District’s multiple purpose reservoirs have all reached their respective summer pool elevations except for East Branch Clarion River Lake which did not reach its summer pool level before normal drawdown to meet downstream low water schedules this summer.

The new Pittsburgh District towboat, M/V EVANICK, was christened on June 14, 2006 at the Allegheny River Wharf in front of the David L. Lawrence Convention Center.  The 3,000 horsepower towboat is named after George Evanick, JR., longtime pilot for the U.S. Army Corps of Engineers, Pittsburgh District.

/signed/

JAMES J. ROCKOVICH, P.E.

Assistant Chief, Operations Division

3

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 6/14/06

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

Both temperature and rainfall were below normal in May with most of the rain occurring during the middle two weeks of the month. This continues the four month trend of below normal precipitation that began in February.  Precipitation averaged about 3.0 inches in  the Allegheny, Monongahela, and Ohio River basins, which is 1.0 – 2.0 inches below normal

At the Pittsburgh International Airport monthly precipitation was 2.96 inches, which is 0.84 of an inch below normal. Temperature averaged 1.2 degrees/day below normal.

For the first 13 days of June temperatures were 3.8 degrees below normal and rainfall was 1.74 inches or 0.01 of an inch below normal.  Total precipitation since 1 Jan 2006 is 15.32 inches which is 1.50 inches below normal.

### RIVER FLOWS

At the beginning of May seven day average flows were at or below normal on the Allegheny and Ohio River basins and at or slightly above normal in the Monongahela River basin. A cold upper low settled over the upper Ohio River Valley during the middle two weeks of May bringing cold rainy weather, but there were no significant rises in any of the other major river basins in the region.  Currently flows on the Allegheny, Monongahela, and Ohio Rivers are 60 to 70 percent of the long term median flow.

#### HIGH WATER POTENTIAL

The high water potential is below normal. Flows are below normal.  A widespread 2.5 to 3.0 inches of rain in 6 to 12 hours is needed to bring the major rivers to bankfull.  The DEP continued the statewide Drought Watch, but the rain since the middle of May has brought considerable relief to the abnormally dry conditions.

##### WEATHER FORECAST

Today:  Partly cloudy. High near 75.

Tonight:  Partly cloudy. Low near 55.

Thursday:  Mostly sunny. High near 75.

Thursday Night: Mostly clear. Low in the lower 50s.

Friday:  Mostly sunny. High around 80.

Friday night:  Mostly clear. Low near 55.

Saturday:  Mostly sunny. High in the lower 80s.

Saturday Night:  Mostly clear. Low near 65.

Sunday:  Mostly sunny. High near in the upper 80s.

Monday:  Partly cloudy. Low near 65. High in the upper80s.

Tuesday: Partly cloudy. Low near 65. High in the upper 80s.

The 8 to 14 day forecast…Above normal temperature and below normal rainfall.

The June Outlook...Near normal temperature and precipitation.

The Jul-Aug-Sep Outlook…near normal temperature precipitation