U.S. Army Corps of Engineers, Pittsburgh                                                           11 June 2008

Operations Division

MEMORANDUM FOR WATERWAYS ASSOCIATION OF PITTSBURGH

SUBJECT:  June 2008 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 31 August 2008.

Lock 4, Allegheny River-  The U.S. Army Corps of Engineers' Repair Fleet is replacing filling valves and emptying valves, and renovating their operating machinery.  This work started on

27 May 2008 and is on schedule to be complete on 13 June 2008.  The single 56-ft x 360-ft lock chamber will be restricted to a 45-ft maximum width of tow during this 18-day work period.  Two (2) open-top bulkheads are to be placed on the chamber side of the river wall to facilitate renovation of the valves.  Therefore, it will be necessary that all vessels tie-off on the land side of the chamber and remain close to the land wall while entering and leaving the chamber.  In addition, multiple lockages will be restricted to double lockages utilizing the entire upper guide wall and will require that the towboat lock through with each cut.  (Reference Notice to Navigation Interests No. 08-11)

Braddock L/D, Monongahela River-  The U.S. Army Corps of Engineers' Repair Fleet will close and dewater the main 110-ft x 720-ft lock chamber to repair the lock gate miter and quoin seals; gate anchorages; as well as repair the land wall emptying valve.  The work will start on 24 June 2008 and continue through 11 July 2008 (previously scheduled from 24 June thru 8 July).  An additional 3 days is necessary to replace downstream lock gate anchorage components to preclude failure; these deficiencies were recently discovered following the failure of the anchorage for the upstream land wall gate on 30 May 2008.  During the 18-day closure of the main lock chamber, all traffic will be passed through the small 56-ft x 360-ft lock chamber.  (Reference Notice to Navigation Interests No. 08-16 REVISED)

Braddock L/D, Monongahela River-  The U.S. Army Corps of Engineers' Repair Fleet will replace the middle wall filling valve starting on 12 July 2008 and continuing through 18 July 2008 (previously scheduled from 9 thru 16 July).  The small 56-ft x 360-ft lock chamber will be closed during this 7-day work period.  The main 110-ft x 720-ft lock chamber will be open to river traffic with minimal interruptions anticipated during the valve replacement activity.  (Reference Notice to Navigation Interests No. 08-17 REVISED)

New Cumberland L/D, Ohio River-  The U.S. Army Corps of Engineers' Repair Fleet will replace the middle wall emptying tainter valve starting on 5 August 2008 and continuing through 22 August 2008.  The small 110-ft x 600-ft lock chamber will be closed during this 18-day work period.  The main 110-ft x 1200-ft lock chamber will be open to river traffic with periodic interruptions anticipated during the valve replacement activity.  (Reference Notice to Navigation Interests No. 08- 22)

U.S. Army Corps of Engineers, Pittsburgh                                                           11 June 2008

Operations Division

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a.   Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b.   Current River Conditions:  http://wmw.lrp.usace.army.mil

c.   District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

3.  OTHER ITEMS OF INTEREST

- Best wishes to Deane Orr upon his retirement.  Deane was presented with a pen set in appreciation of his noteworthy contributions to Inland River Navigation from all his friends in the U.S. Army Corps of Engineers.

- 20 June: Corps Day at Kennywood - District Office @ minimum staffing

- 27 June: Jim Rockovich Retirement Celebration - Contact Rich Lockwood

- 3 July: State of the Infrastructure Event @ Braddock L/D

- 6-11 July: OMB Tour of the Great Lakes & Ohio River System (ending in Pittsburgh District on 11 July)

- 15 July: PIANC USA 2008 Conference

- 23-24 July: ERDC Navigation RARG - Vicksburg, MS

- 4-8 August: USACE Senior Leaders Conference in Pittsburgh

- 5 August: LRD Change of Command @ Senior Leaders Conference

- 13-14 August: AWO Summer Meeting

RICHARD C. LOCKWOOD

Chief, Operations Division

2

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. of Pittsburgh Meeting 6/11/08

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

Below normal temperatures characterized May with below normal rainfall. Temperatures were below normal on 21 of 31 days and averaged more than 10 degrees below normal on seven days which is just the opposite of April.  There were sixteen days with measurable rain or double the number of rain days in April. Amounts were generally less than one-half inch. Rainfall averaged 3.78 – 4.18 inches in the Allegheny and Ohio River basins or -0.27 below normal to 0.07 inches above normal.  In the Monongahela River basin rainfall averaged about 6.16 inches or 1.71 inches above normal.

At the Pittsburgh International Airport the May monthly precipitation was 3.20 inches, which is 0.60 of an inch below normal. Temperature averaged 3.0 degrees/day below normal.

For the first 10 days of June temperatures were 7.4 degrees/day above normal and precipitation was 1.21 inches which is 0.12 of an inch below normal.  Precipitation since 1 January is 17.43 inches or 1.05 inches above normal.

### RIVER FLOWS

At the beginning of May rivers were generally near normal levels. Below normal river levels were beginning to appear in the upper Allegheny River basin.  General rises occurred on most district rivers beginning around the 10th of May with the elevated river levels persisting through the 23rd. By the end of the month, rivers generally had begun to recede, though remaining slightly above normal.

#### HIGH WATER POTENTIAL

The high water potential is near normal. Flows are 250 percent of normal on the Monongahela River, 99 percent of normal on the Ohio River, and 52 percent normal on the Allegheny River. A widespread 2.00 to 2.50 inches of rain in 6 to 12 hours will bring rivers to bankfull.  Our most sensitive area remains the Monongahela River Basin.

##### WEATHER FORECAST

Today.	 Sunny. Highs in the mid 80s. Northwest winds around 5 mph.

Tonight. Mostly clear. Lows in the upper 50s. Northeast winds around 5 mph... becoming east after midnight.

Thursday.  Sunny. Highs in the upper 80s.  Southeast winds 5 to 10 mph.

Thursday night. Partly cloudy. Lows in the mid 60s.  South winds 5 to 10 mph.

Friday. Partly sunny in the morning...then mostly cloudy with a chance of showers and thunderstorms in the afternoon. Highs in the mid 80s. Southwest winds 5 to 10 mph. Chance of rain 40 percent.

Friday night. Mostly cloudy with a chance of showers and thunderstorms. Lows in the mid 60s. Chance of rain 40 percent.

Saturday. Cloudy with a chance of showers and thunderstorms. Highs in the upper 70s. Chance of rain 50 percent.

Saturday night. Mostly cloudy. A chance of showers and thunderstorms in the evening. Lows in the upper 50s. Chance of rain 40 percent.

Sunday and Sunday night.  Partly cloudy. Highs in the lower 80s. Lows around  60.

Monday and Monday night. Mostly cloudy. A chance of showers and thunderstorms. Highs around 80. Lows in the upper 50s. Chance of rain 30 percent.

Tuesday.  Partly sunny. Highs in the mid 70s.

8-14 Day Outlook…The Outlook calls for a 40 percent chance for below normal temperatures. The precipitation outlook is for 33 percent chance for below normal rainfall across the Monongahela and Ohio River Basins and normal rainfall across the Allegheny River Basin.

Jun Outlook...near normal temperature and at or above normal rainfall

Jul-Aug-Sep Outlook… near normal temperature and flows