RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 05/14/03

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--www.nws.noaa.gov/er/pit

WEATHER RECAP

During April temperatures were above normal, but rainfall was well below normal for the second consecutive month. Significant rises occurred on the all area rivers between 5 and 8 April. Rivers remained high through mid month before receding to below normal levels by month’s end. Rainfall averaged about 2.00 - 2.50  inches throughout the region or a departure of 1.50 inches below normal in the Monongahela and Ohio River basins and 1.75 inches in the Allegheny River basin.

At the Pittsburgh International Airport monthly precipitation was 2.45 inches which is 0.56  of an inch below normal. Temperature averaged 3.4 degrees per day above normal.

For the first 13 days of May temperatures have been 3.8 degrees per day above normal , precipitation was 2.92 inches which is 1.42 inches above normal. Precipitation at the airport is 0.79 inches below normal since 1 January 2003 and 5.61 inches below normal since 1 Jun 2002.

RIVER FLOWS

The majority of the rainfall during April occurred from 4-7 April. As a result the Allegheny River rose 3 to 6 feet, the Monongahela river rose 3-4 feet, and the Ohio River 5-6 feet.  The Allegheny, Monongahela, and Ohio Rivers remained high through mid month. With little additional rainfall during April, all area rivers were well below normal by the end of the month.

HIGH WATER POTENTIAL

High water potential is above normal. River flows are 400-500 percent of normal on the on the Monongahela River, 200 percent of normal on the  Ohio River,  and near normal on the Allegheny River.  A widespread 2.0 to 2.5 inches of rain in 12 to 24 hours is needed to bring the major rivers to bank full.

WEATHER FORECAST

Today: Mostly Sunny. High near 65.

Tonight: 40 percent chance of rain after midnight. Low in the upper 40s.

Thursday: 60 percent chance of rain and possible thunderstorms. High near 65.

Thursday Night: 60 percent chance of rain. Low 45 to 50.

Friday: 50 percent chance of rain. High 60 to 65.

Friday Night: 40 percent chance of rain. Low in the upper 40s.

Saturday: Partly cloudy. High near 65.

Sunday: Partly cloudy. Low in the upper 40s. High near 65.

Monday: Mostly sunny. Low in the upper 40s. High near 70.

Tuesday: Mostly sunny. Low near 50. High near 70.

The 8 to 14 day forecast is for near normal temperature and below normal rainfall.

The May Outlook is for near normal temperatures and below normal rainfall.

The June-July-Aug Outlook is for above normal temperature and near normal rainfall.

Operations and Readiness Division				             	   14 May 2003

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  May 2003 Meeting

##### REPORT ON LOCK CLOSURES AND DELAYS TO NAVIGATION

1.  The following is the schedule of lock closures and delays to navigation interests through

the 11th of July 2003.

###### Lock 2, Allegheny River- The U.S. Army Corps of Engineers Repair Fleet will be replacing the river wall filling valve and renovating the operating machinery in the single 56ft x 360ft lock chamber beginning on 19 May 2003; all work is expected to be complete on 30 May 2003.  The lock chamber will remain open to river traffic during the work period.  Intermittent delays up to 4 hours may be encountered while the Repair Fleet is in the lock chamber to remove/install the valve and operating machinery. (Reference Navigation Notice 03-13)

Lock 4, Monongahela River- The U.S. Army Corps of Engineers Repair Fleet will be dewatering the 56ft x 720ft lock chamber and renovating the downstream gate sill beginning on 10 June 2003; all work is expected to be complete on 3 July 2003.  The small 56ft x 360ft lock chamber will be open to river traffic during the 24-day work period.  Major delays to navigation interests are anticipated during this closure of the 56ft x 720ft lock chamber. (Reference Navigation Notice 03-20)

2.  The following Internet sites are recommended for the most up-to-date navigation information:

a.  Daily Navigation Conditions:

http://www.lrd-wc.usace.army.mil/text/pitrpti.txt

b.  Current River Conditions:

http://wmw.lrp.usace.army.mil/current/

c.  Pittsburgh District Navigation Notices:

http://www.lrp.usace.army.mil/or/navrpt.htm

d.  Updated Information on Lower Monongahela River Construction Project:

http://www.lrp.usace.army.mil/lmon/navdelay.htm

JAMES J. EDINGER, P.E.

Chief, Operations and Readiness

Division