U.S. Army Corps of Engineers, Pittsburgh                                                              November 10, 2010

Operations Division

MEMORANDUM FOR WATERWAYS ASSOCIATION OF PITTSBURGH

SUBJECT: November 2010 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

- LOCK CLOSURES AND DELAYS

The Pittsburgh District Repair Fleet’s closure of the 1200’ chamber at Pike Island L/D, scheduled from 25 October 2010 through 17 December 2010, in order to replace all four 1200’ chamber gates, is proceeding on schedule. The delays to navigation have been light, due to the exceptional cooperation of Industry.  The self help program is working well. The Corps will have winches installed to assist, only if no helper boats are available.  The Pittsburgh District is sending our twice daily summaries, detailing lockages and work accomplished at Pike Island.  This is the last scheduled closure to Navigation for calendar year 2010.

The first scheduled work for next year, by the Repair Fleet is from 14 March to 15 April, 2010, at New Cumberland L/D.  This work will be to replace two Filling or Emptying valves and will entail a closure of the small chamber.  The main chamber will remain operational and only slight delays to navigation should be expected.

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:  http://wmw.lrp.usace.army.mil

c. District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

- OTHER ITEMS OF INTEREST

High water season will soon be upon us.  Please remember to have all of your crew members review their High Water SOPs and update any contact numbers, as needed.

Walsh Construction, Contractor for Pennsylvania Turnpike will be constructing a four-lane concrete box girder bridge supported by two river piers constructed from causeways, over the Monongahela River at about Mile 59.1 near Denbo (Vesta No. 6), Washington County, Pennsylvania.  Navigational clearance during construction will be about 345 feet.  The work will be performed from 7:00 a.m. to 5:00 p.m. Monday through Friday beginning Monday, March 2, 2009 and ending February 7, 2011.  During this work, the M/V Okan Express provided by Ed McGavin would move the 40-foot x 50-foot, 7-foot draft Shugart Barge floating plant mounting a Reed SK 35 truck-mounted drill rig. The plant will include an 18-foot Skiff boat for safety.

Notice is hereby given that the USACE – Pittsburgh District will no longer send Notices to Navigation Interests by e-mail.  In order to view these notices, you must access the USACE – Pittsburgh District web page at www.lrp.usace.army.mil/or/or-f/navrpt.htm.

USACE will continue to send electronic version of Notices to Navigation Interests to USCG (United States Coast Guard) and the Waterways Association.

/signed/

RICHARD C. LOCKWOOD

Chief, Operations Division

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. of Pittsburgh Meeting 11/10/10

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

There were no significant rain events during September. Rises on the major rivers were generally two feet or less.  Temperatures were above normal for the eighth consecutive month, and rainfall averaged about one-half to one inch below normal.  PA DEP continued the Drought Watch for western Pennsylvania, and the drought warning for Mercer, Lawrence, Beaver, Allegheny, Washington, Greene, and Fayette counties has been canceled.

Rainfall was fairly evenly distributed across the region in October. In the major river basins rainfall for the month averaged 2.00 - 2.25 inches or about 0.50 - 1.00 inch below normal.

At the Pittsburgh International Airport monthly precipitation was 2.12 inches, which is 0.13 of an inch below normal. Temperature averaged 0.9 degrees per day above normal.

For the first 9 days of November temperatures were 6.2 degrees/day below normal and rainfall was 0.16 of an inch which is 0.67 of an inch below normal.  Rainfall for the year is 30.48 inches or 2.32 inches below normal.

### RIVER FLOWS

Without any widespread rainfall there were no significant rises on the main stem rivers in August.  Monthly average stream flow was near normal on the Allegheny, Monongahela, and Ohio Rivers. Flows were below normal in Youghiogheny River.

#### HIGH WATER POTENTIAL

The high water potential is below normal. Currently flows are near normal on the Allegheny River, 55 - 65% of normal on the Monongahela River, and 75% of normal on Ohio River.  Rainfall of 2.5 – 3.0 inches in 6-12 hours is needed to bring rivers to bank full.

##### WEATHER FORECAST

Today…Sunny. High near 60.

Tonight…Clear. Low near 35.

Thursday…Sunny. High near 65.

Thursday night…Clear. Low near 35.

Friday…Sunny. High in the mid 60s.

Friday night…Clear. Low in the upper 30s.

Saturday…Mostly sunny. High in the mid 60s.

Saturday Night…30% chance of showers. Low in the lower 40s.

Sunday…Mostly cloudy. 30% chance of showers. High in the mid 50s.

Monday…Partly sunny.  Low in the mid 30s. High in the lower 50s.

Tuesday…Mostly cloudy. High in the lower 50s

8-14 Day Outlook…near normal temperature and above normal precipitation.

Nov Outlook...near normal temperature and near normal precipitation.

Dec-Jan-Feb Outlook…at or above normal temperature and precipitation.