U.S. Army Corps of Engineers, Pittsburgh                                                                	8 October 2008

Operations Division

MEMORANDUM FOR WATERWAYS ASSOCIATION OF PITTSBURGH

SUBJECT:  October 2008 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 31 December 2008.

Dashields L/D, Ohio River - The U.S. Army Corps of Engineers has scheduled a six-day closure of the main 110-ft x 600-ft lock chamber from 8:00 AM, 10 November 2008 to 11:00 PM, 15 November 2008 to repair the upstream middle wall miter gate that was damaged in a recent navigation accident. It will be necessary to lift the gate out of the water to make the necessary repairs.  During this 6 day repair and closure period all traffic will be routed through the auxiliary 56-ft x 360-ft lock chamber.  The main lock chamber is scheduled to reopen to navigation at 11:00 PM on 15 November 2008.  Following the reopening of the main lock, the Repair Fleet will move into the auxiliary lock chamber to make repairs to the middle wall valve operating machinery.  The auxiliary lock will remain closed until the completion of the valve repair work, scheduled for 11:00PM on 18 November 2008.

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a.   Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b.   Current River Conditions:  http://wmw.lrp.usace.army.mil

c.   District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

3.  OTHER ITEMS OF INTEREST

Pike Island L/D, Ohio River – U.S. Army Corps of Engineers' Repair Fleet continues to perform structural repairs to the dam gates at Pike Island L/D that began on 15 September and completed on 17 October 2008.  The Fleet will moor in the 600’ chamber on the weekends for the duration of this work.

Events –   A meeting with the Waterways Association of Pittsburgh will be scheduled in late October 2008 at PEWARS to discuss the 2009/2010 repair jobs that will have an impact on river traffic.  A draft repair schedule will be provided to the WAPgh for review prior to the meeting.

/signed Dave Sneberger/

for RICHARD C. LOCKWOOD

Chief, Operations Division

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. of Pittsburgh Meeting 10/8/08

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

September was a warm and dry month with temperatures averaging below normal on only 7 days. There were 6 days with measurable rain at the Pittsburgh International Airport and only 2 days with more than 0.50 of an inch of rain. Rainfall averaged 2.25 – 2.75 inches or 0.75 - 1.75 inches below normal

At the Pittsburgh International Airport monthly precipitation was 2.65 inches, which is 0.56 of an inch below normal. Temperature averaged 1.9 degrees/day above normal.

For the first 7 days of October temperatures were 4.6 degrees/day below normal and precipitation was 0.17 inches which is 0.37 of an inch below normal.  Precipitation since 1 January is 31.15 inches or 0.89 inches below normal.

### RIVER FLOWS

### Overall, flows averaged near normal in September across the region. A few below normal flows were beginning to show up at headwater gages by the end of the month. There were no significant rises on any of the major rivers. For the most part, the main stem rivers fluctuated within a 0.5 to 1.0 foot range.

#### HIGH WATER POTENTIAL

The high water potential is below normal. Flows are 75 percent of normal on the Monongahela River, 125 percent of normal on the Allegheny River, and near normal on the Ohio River. A widespread 2.5 to 3.0 inches of rain in 6 to 12 hours will bring rivers to bankfull.

##### WEATHER FORECAST

Today… 80 percent chance of rain. High in the lower 60s.

Tonight…70 percent chance of showers. Low near 55.

Thursday…40% chance of morning showers…then Partly cloudy. High near 70.

Thursday night…Partly cloudy. Low in the upper 40s.

Friday…Sunny. High in the lower 70s.

Friday night…Clear. Low in the lower 50s.

Saturday…Partly cloudy. High in the upper 70s.

Saturday night… Partly cloudy. Low in the lower 50s.

Sunday …Partly cloudy. High in the upper 70s.

Monday… Partly cloudy. Low in the lower 50s. High in the upper 70s.

Tuesday… Partly cloudy. Low in the lower 50s. High in the near 70.

8-14 Day Outlook…above normal temperature and near normal rainfall.

Oct Outlook...near normal temperature and flows

Oct-Nov-Dec Outlook…near normal temperature and flows