U.S. Army Corps of Engineers, Pittsburgh                                                  14 September 2005

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  September 2005 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 30 November 2005.

Pike Island L/D, Ohio River - The U.S. Army Corps of Engineers' Repair Fleet will make repairs to the river wall filling valve and repairs to the malfunctioning upstream gate operating machinery in the 110-ft x 1200-ft river lock chamber.  Work is scheduled to begin on 3 October 2005 and will be complete on 21 October 2005.  The small 110-ft x 600-ft lock chamber will be closed to navigation for this 19-day work period.  The large 110-ft x 1200-ft lock chamber will remain open during the repair period, except as noted: (a) the 1200-ft river lock chamber will be closed for two periods, not to exceed 12-hours each, to facilitate the removal and reinstallation of the tainter valve; and (b) additional intermittent closures of the 1200-ft lock lasting up to 8 hours will occur during the work period to change out the malfunctioning lock gate hydraulic operating machinery.  Moderate delays are anticipated.   (Reference Notice to Navigation Interests No. 05-26)

Hannibal L/D, Ohio River - The U.S. Army Corps of Engineers Repair Fleet will replace the land wall emptying valve and renovate its operating machinery in the small 110-ft x 600-ft lock chamber.  The work is scheduled to begin on 22 October 2005 and be complete on 10 November 2005.  The small chamber will be closed to river traffic during this 20-day time period.  All traffic will pass through the 110-ft x 1200-ft river lock chamber.  Minor delays are expected.  (Reference Notice to Navigation Interests No. 05-25)

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:

www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

wmw.lrp.usace.army.mil/current/

c. District Navigation Notices:

www.lrd.usace.army.mil/navigation/notice/

Operations Division

SUBJECT:  September 2005 Meeting

3.  OTHER ITEMS OF INTEREST

A hydrographic survey (soundings) was taken of the area at approximate Mile 19.7, Monongahela River (at Peters Creek) to define the quantity of material to be removed; and sediment sampling and testing of materials to be dredged has been completed.  A contract for dredging at the mouth of Peters Creek was awarded on 1 September 2005 with an expected start of dredging activity during the last week of September or the first week in October 2005.  Once the dredging at Peters Creek is complete, the contractor will move his fleet to the lower Ohio River in the Pittsburgh District and begin dredging activity at Hannibal, Pike Island and New Cumberland Locks and Dams.  A scheduled timeframe for dredging these Ohio River projects has not yet been developed; we will provide a timeline by the next Waterways Association meeting in October 2005.

As part of the Lower Mon River Project, five (5) dikes are to be constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  With consideration of allowable tolerance for stone placement underwater, we would expect to have no local high spots shallower than 12.5 feet at the intermediate operating pool level of El. 721.8.  This work, when complete, will mitigate outdrafts in the upstream approach to the locks during high water events.   Proposals for this work are to be received by 19 September 2005.   It is anticipated that the dikes would be constructed in the October-January 2006 timeframe.  The Corps of Engineers contractor will be required to have a communication and coordination plan with navigation as well as a helper boat available to assist tows navigating the upper approach during the dike placement activities.

/signed/

RICHARD C. LOCKWOOD

Chief, Operations Division

2

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 9/14/05

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.erh.noaa.gov/pbz

WEATHER RECAP

No river flooding occurred during August. The remnants of Hurricane Katrina passed just to the north of the area on 29-30 August producing 2.0 – 3.5 inches of rain in the northern and western basins. In the remainder of the region rainfall associated with Katrina ranged from about 2.00 inches near Pittsburgh to less than 0.50 of an inch in northern West Virginia.

In the Allegheny and Ohio River basins rainfall was near normal in August averaging about 3.5 inches.  In the Monongahela basin rainfall averaged only 2.5 inches or 1.5 inches below normal.

At the Pittsburgh International Airport monthly precipitation was 3.72 inches, which is 0.34 of an inch above normal. Temperature averaged 2.5 degrees/day above normal.  Precipitation since 1 January has been 30.66 inches which is 2.63 inches above normal.

For the first 13 days of September temperatures have been 1.0 degree/day above normal and there has been a trace of precipitation which is 1.47 inches below normal.  Since 1 June precipitation has been 11.4 inches or 1.53 inches below normal.

RIVER FLOWS

At the beginning of August main stem rivers were near normal and showed a slow recession during most of the month. At the end of August, due to the rain associated with Katrina, rivers in the Allegheny and Ohio River basins were above normal and near normal in the Monongahela River basin. Currently flows on the Allegheny River are near normal.  On the Monongahela River flows are 50 percent of the long term median flow and 60 percent of normal on the Ohio River.

HIGH WATER POTENTIAL

High water potential is below normal. Runoff potential is below normal.  A widespread 3.0 to 4.0 inches of rain in 6 to 12 hours is needed to bring the major rivers to bankfull. Currently models are indicating the possibility of significant rain on Friday with totals of 0.5 to 1.5 inches southeast of Pittsburgh and 1.5 to 2.5 inches to the northwest.

WEATHER FORECAST

Today:  Partly Cloudy.  High near 85.

Tonight:  40 percent chance of showers and thunderstorms. Low in the lower 60s.

Thursday:  Partly cloudy. High in the upper 70s.

Thursday Night:  50 percent chance of showers and thunderstorms.  Low near 55.

Friday:  50 percent chance of showers and thunderstorms. High near 70.

Friday Night:  40 percent chance of showers. Low near 55.

Saturday:  Mostly sunny. High in the upper 70s.

Saturday Night: Clear. Low in the lower 50s.

Sunday:  Mostly sunny. High in the upper 70s.

Monday:  Partly cloudy.  Low in the upper 50s. High in the upper 70s.

Tuesday:  Partly cloudy.  Low in the upper 50s. High in the upper 70s.

The 8 to 14 day forecast is for above normal temperature and near normal rainfall.

The September forecast is for near normal temperature and precipitation.

The Oct-Nov-Dec Outlook is for near normal temperature and precipitation.