ARMY CORPS OF ENGINEERS REPORT

Operations and Readiness Division						   9 April 2003

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  April 2003 Meeting

##### REPORT ON LOCK CLOSURES AND DELAYS TO NAVIGATION

- The following is the schedule of lock closures and delays to navigation interests through

31 May 2003.

Dashields L/D, Ohio River- The U.S. Army Corps of Engineers Repair Fleet will make repairs to the land wall filling and land wall emptying valves and operating machinery in the 110 foot x 600 foot lock chamber.  The valve repairs will be accomplished during two work periods: the first period begins at 1:00 AM on 14 April and continues thru 8:00 AM on 28 April; and the second period starts at 11:00 PM on 1 May and extends thru 9 May 2003.  The 56 foot x 360 foot river chamber will be closed to navigation traffic during both work periods.  The 110 foot x 600 foot land chamber will be closed intermittently during both work periods; closures up to four (4) hours will be necessary to install/remove bulkheads, and to move valves, parts and equipment to accomplish the valve work in the 110 foot x 600 foot chamber.  Minor delays to navigation are expected.

###### Dashields L/D, Ohio River- The U.S. Army Corps of Engineers Repair Fleet will make repairs to the upstream land wall miter gate in the 110 foot x 600 foot lock chamber that was damaged in a navigation accident.  The Repair Fleet will also perform some valve repair work concurrent with the lock gate repairs.  The 110 foot x 600 foot land lock chamber will be closed to all navigation from 8:00 AM on 28 April thru 11:00 PM on 1 May 2003.  The small 56 foot x 360 foot river lock chamber will be open to navigation while the 110 foot x 600 foot chamber is closed.  Notice to Navigation Interests No. 03-10 contains details of the lockage procedures, developed in cooperation with the Waterways Association of Pittsburgh, which will be instituted during this 3.6-day closure of the large 110 foot x 600 foot lock chamber.

###### Lock 2, Allegheny River- The U.S. Army Corps of Engineers Repair Fleet will be replacing the river wall filling valve and renovating the operating machinery in the single 56 foot x 360 foot lock chamber beginning on 19 May 2003; all work is expected to be complete on 30 May 2003.  The lock chamber will remain open to river traffic during the work period.  Intermittent delays up to 4 hours may be encountered while the Repair Fleet is in the lock chamber to remove/install the valve and operating machinery.

2.  The following Internet sites are recommended for the most up-to-date navigation information:

a.  Daily Navigation Conditions:

http://www.lrd-wc.usace.army.mil/text/pitrpti.txt

b.  Current River Conditions:

http://wmw.lrp.usace.army.mil/current/

c.  Pittsburgh District Navigation Notices:

http://www.lrp.usace.army.mil/or/navrpt.htm

d.  Updated Information on Lower Monongahela River Construction Project:

http://www.lrp.usace.army.mil/lmon/navdelay.htm

3.  Notice to Navigation Interests No. 03-08 contains a change to the Pittsburgh District Repair Fleet’s planned schedule of lock maintenance work at Emsworth L/D, Ohio River in the September-October 2003 timeframe.  The scope of work for the Emsworth dewatering of the 110 foot x 600 foot lock chamber previously scheduled for 15 September thru 9 October 2003 (25 days) was changed in coordination with the Waterways Association.  Instead of a lock dewatering and a 25-day closure of the 110 foot x 600 foot land chamber, the revised repair work will require only intermittent delays to navigation.  This will greatly reduce the delays to navigation interests at Emsworth.  The new work period will be from 8 September thru 9 October 2003 (32 days) and will entail a width restriction of approximately 105 feet.  Intermittent delays averaging 24 hours per week for the 110 foot x 600 foot land chamber are expected.  The width restriction and intermittent delays are necessary due to the utilization of bulkheads by the Corps’ Repair Fleet to accomplish the work activities necessary to renovate the filling valves without dewatering the 110 foot x 600 foot chamber.  This work will require a closure of the 56 foot x 360 foot river lock chamber during the entire 32-day period.

JAMES J. EDINGER, P.E.

Chief, Operations and Readiness

Division

WEATHER SERVICE REPORT

RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 04/09/03

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--www.nws.noaa.gov/er/pit

WEATHER RECAP

Temperatures averaged slightly above normal in March, but several very warm days produced abundant snow melt. Fortunately, precipitation was well below normal and there was no flooding. Significant rises did occur on the Monongahela River during first half of the month and on the Allegheny River during the second half of March.  As a result, the Ohio River remained high through much of March. Precipitation averaged about 1.25 - 1.50  inches in the Ohio and Monongahela River basins which is about 2.00 inches below normal.  In the Allegheny River basin precipitation was slightly higher averaging about 1.75 - 2.00 inches or about 1.50 inches below normal.

At the Pittsburgh International Airport March precipitation  was 1.55 inches which is 1.62  inches below normal. Temperature averaged 1.1 degrees per day above normal. Snowfall was 4.1 inches. The seasonal snow total is now 61.8 inches or 22.7 inches above normal.

For the first 8 days of April temperatures have been 4.8 degrees per day above normal , precipitation was 1.45 inches which is 0.65 of an inch above normal.

RIVER FLOWS

Rivers began rising on 5 March due to snow melt. From  5-7 March the Monongahela and Ohio Rivers rose 3 to 5 ft.  Warmer temperatures reached the Allegheny River basin about mid month when rivers rose 3 to 5 feet from 15-24 March. The Monongahela River also had a second rise of 2 to 4 feet on 14-15 March. As a result, the Ohio River rose 2 to 5 feet from 5-11 March and again between 15-24 March.

Ice that had been backed up as much as 13 miles moved out of the Tionesta area on 2 March. Ice moved out of the Parker area on 15 March. The last of the ice finally moved out of Brady’s Bend near East Brady on 17 March.

HIGH WATER POTENTIAL

High water potential is near normal. River levels are above normal on the Monongahela and Ohio Rivers and near normal on the Allegheny River.   A widespread 1.5 to 2.0 inches of rain in 12 to 24 hours is needed to bring the major rivers to bank full.

WEATHER FORECAST

Today: Mostly cloudy. High near 45.

Tonight: Mostly cloudy. Low near 35.

Thursday: Mostly cloudy with a 40 percent chance of rain late in the day. High near 50.

Thursday Night: A 60 percent chance of rain. Low in the upper 30s.

Friday:  A 60 percent chance of rain. High near 50.

Friday Night: A 60 percent chance or rain. Low in the upper 30s.

Saturday: Partly cloudy. High near 55.

Sunday: Partly cloudy. Low in the upper 30s. High in the lower 60s.

Monday: Partly Cloudy. Low in the lower 40s. High in the upper 60s.

Tuesday: Partly cloudy. Low near 45. High near 70.

The 8 to 14 day forecast is for above normal temperature and near normal rainfall.

The April Outlook is for near normal temperatures and precipitation.

The May-June-July Outlook is for above normal temperature and near normal rainfall.