U.S. Army Corps of Engineers, Pittsburgh                                                       9 August 2006

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  August 2006 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 31 October 2006.

Braddock L/D, Monongahela River-  As part of the Lower Mon River Project, five (5) underwater flow control dikes are being constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  This work, when complete, will mitigate outdrafts in the upstream approach to the locks during high water events.  A contract was awarded to Eagle Design on 30 March 2006.  The work commenced on 5 July 2006 and will take approximately 15 weeks to construct all 5 dikes.  The marine subcontractor, Ohio River Salvage, is working 10-hour shifts, 6 days per week, Monday through Saturday.  Shifts commence around 6:30 AM each day and end at approximately 5:00 PM.  As of 31 July, work on dike #1 is complete and work is continuing on dike #2.  The work is located within the direct sailing line of river traffic and requires close coordination with waterways industry and the lock personnel to permit traffic to pass the site of work safely.  During active construction periods, the marine subcontractor will withdraw floating plant and provide any necessary helper assistance for tows passing the Braddock Locks.  All plant will be removed from the lock approach area when not working on the dikes.  During this period of construction, and during working hours, all tows traveling to the Braddock Locks are required to telephone the contractor’s work vessel at least 2-hours in advance of their anticipated arrival.  This will allow the construction contractor to discontinue their work, withdraw plant and equipment as necessary from the approach to the lock, and prepare to assist the tow if necessary.  It should be noted that tows, which fail to comply with the required 2-hour advance notification, could experience significant delays at the Braddock Locks while the construction contractor withdraws plant and equipment.  In addition to the 2-hour advance notification, all approaching tows must telephone the contractor’s vessel and radio the locks just prior to reaching the upstream and downstream arrival points.  (See Pittsburgh District Notice to Navigation Interests No. 06-25 REVISED)

Locks and Dam 3, Monongahela River-  Notice is given that Joseph B. Fay Company, contractor for the U. S. Army Corps of Engineers, is performing emergency stabilization work on the dam at Locks and Dam 3, Monongahela River.  The work consists of placing tremie concrete in the foundation of the dam and installing sheetpiling and riprap at the downstream face of the dam.

Operations Division

SUBJECT: August 2006 Meeting

The work area extends to approximately 200 feet downstream of the dam and is within the restricted area of the facility.  This construction work is expected to continue until October 2006.  In general, the contractor is working 10 hours per day Monday through Thursday.  The contractor’s floating plant operation is working in the area immediately downstream of the dam.  (See Pittsburgh District Notice to Navigation Interests No. 06-24)

Locks and Dam 3, Monongahela River-  The U.S. Army Corps of Engineers Repair Fleet  dewatered the 56-ft x 720-ft land lock chamber and initiated repairs to the filling and emptying valves, lock gates and sills.  The job started on 18 July and is expected to be completed by 25 August 2006.  The land lock chamber is closed to navigation interests during this 39-day work period.  The 56-ft x 751-ft extended river chamber is available to navigation; tows are restricted to a maximum width of 52 feet wide and must stay against the river wall during lockage.  There will be times near the completion of the job that the extended chamber will be closed for up to 8-hours for diving operations to remove the middle wall emptying valve bulkheads. (See Pittsburgh District Notice to Navigation Interests No. 06-22)

Braddock L/D, Monongahela River-  As part of the Lower Monongahela River Project, the bulkhead sills and recesses of the 110-ft x 720-ft main lock chamber at Braddock L/D will be modified to accommodate the new maintenance bulkheads that were purchased under the

contract to complete the new gated dam.   A contract was awarded to the Joseph B. Faye Company for this work.  It is expected that work on the main chamber lock walls will continue throughout the summer and into the early fall.  Some minor (4 hours or less) interruptions to traffic through this main lock chamber may occur during this period to accommodate construction of new bulkhead slots in the lock chamber walls.  The work will culminate in two 10-day closures of the main lock chamber scheduled for 31 August - 9 September and

19 September - 28 September 2006.  Concurrently, the Pittsburgh Repair Fleet is scheduled to lift and repair the downstream lock gates during the first 10-day closure period.  (See Pittsburgh District Notice to Navigation Interests No. 06-27)

New Cumberland L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet  will renovate the River Wall Emptying Tainter Valve in the large 110-ft x 1200-ft lock chamber from 10 thru 27 October 2006.  The 110-ft x 600-ft land lock chamber will be closed to navigation interests during this 18-day work period.  There will be periodic closures of the main lock chamber throughout the job to remove/ install equipment and the valve components.  Minor delays to navigation interests are expected.

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:  http://wmw.lrp.usace.army.mil

2

Operations Division

SUBJECT: August 2006 Meeting

c. District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

3.  OTHER ITEMS OF INTEREST

The District’s multiple purpose reservoirs are at or above their normal summer pool levels for this time of year and all reservoirs are able to meet downstream low water augmentation schedules this summer.

We continue to work the FY07 and FY08 Operations and Maintenance budgets for the Pittsburgh District.  Currently there are a number of high risk maintenance tasks that are not funded in FY07 on the Monongahela River.  We are working closely with our Division and Headquarters to ensure that the need, scope and risks associated with each task are understood.  If the current budget formulation holds, we will need to rearrange the last quarter of Calendar Year 06 and Calendar Year 07 Maintenance Schedule previously coordinated with the Association in order to effectively and efficiently utilize our fleet and repair party.

On 15 August 2006, the Port of Pittsburgh Commission and the Corps will sponsor tours of the 100-year old Lock 3 on the Monongahela River in Elizabeth, PA.  The Corps Repair Fleet has the 56-ft x 720-ft land chamber dewatered and the tours will provide an opportunity to view lock components/structures that are typically underwater.

On 15 thru 18 August 2006 USACE will be conducting a Risk and Reliability Workshop in Washington, DC.

Mike White from LRD will visit Lock 3, MR on 16 August 2006.

On Saturday, 26 August at 1500 there will be a dedication of the Official Portrait of Congressman CW Bill Young at the CW Bill Young Lock and Dam on the Allegheny River.  Lockages will be suspended during the ceremony.  Minimal traffic delays are anticipated.

Pittsburgh District will brief Navigation Asset Management to Senior Army leaders at the Command Strategic Review in Cincinnati on 30 August 2006.  Colonel Hill and Rich Lockwood will prepare the briefing.

RICHARD C. LOCKWOOD

Chief, Operations Division

3

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 8/9/06

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

Temperature was below normal in July, and rainfall averaged from near to slightly above normal. Rainfall was near normal in the Monongahela and Ohio River basins averaging about 4.0 inches. In the Allegheny River basin rainfall averaged 5.0 – 6.0 inches or 0.75 – 1.25 inches above normal.

At the Pittsburgh International Airport monthly precipitation was 3.86 inches, which is 0.10 of an inch below normal. Temperature averaged 0.8 of a degree/day above normal.

For the first 8 days of August temperatures were 4.8 degrees above normal and rainfall was 0.40 of an inch or 0.48 of an inch below normal.  Total precipitation since 1 Jan 2006 is 22.21 inches which is 1.80 inches below normal.

### RIVER FLOWS

At the beginning of July seven day average flows were well above normal. A series of slow moving cold fronts produced several rises during July.  From  3 - 7 July the Monongahela River rose 2–6 feet, and the Ohio River 1-2 feet.  From 11 - 17 July, rivers throughout the region rose 2–5 feet.  The Allegheny River rose 1-3 feet from 22 - 24 July.  Heavy rains in northwest Pennsylvania on 27 & 28 July resulted in 2–5 feet rises on the Allegheny River and 1.5–3.5 feet on the Ohio River. By month’s end, flows on the Allegheny River were much above normal levels, and the Ohio and Monongahela Rivers were at or slightly above normal. Currently flows are 200 percent of normal on the Allegheny River, 60 – 100 percent of normal on the Monongahela River, and 100 – 150 percent of normal on the Ohio River.

#### HIGH WATER POTENTIAL

The high water potential is normal. Flows are at or above normal on the Allegheny and Ohio Rivers and below normal on the Monongahela River.  A widespread 2.5 to 3.0 inches of rain in 6 to 12 hours is needed to bring the major rivers to bankfull.

##### WEATHER FORECAST

Today: Mostly sunny. High near 85.

Tonight: Partly cloudy. 20% chance of showers after midnight. Low near 62.

Thursday: Partly cloudy. 30% chance of afternoon thunderstorms. High near 78.

Thursday Night: Partly cloudy. Low in the lower 60s.

Friday: Partly cloudy. High in the upper 70s.

Friday night:   Mostly clear. Low near 55.

Saturday:  Partly cloudy. High in the upper 70s.

Saturday Night:  Partly cloudy. Low in the lower 60s.

Sunday:  Mostly sunny. High in the lower 80s.

Monday:  Partly cloudy. 30% chance of thunderstorms. Low  60 to 65. High 80 to 85.

Tuesday:  Partly cloudy. Low near 60. High in the lower 80s.

The 8 to 14 day forecast…near normal temperature and below normal rainfall.

The Aug Outlook...near normal temperature and at or above normal rainfall.

The Sep-Oct-Nov Outlook…near normal temperature and near normal rainfall.