Operations and Readiness Division						    14 January 2004

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  January 2004 Meeting

##### REPORT ON LOCK CLOSURES AND DELAYS TO NAVIGATION

1.  The following is the schedule of lock closures and delays to navigation interests through

31 March 2004.

Dashields L/D, Ohio River -  The U.S. Army Corps of Engineers Repair Fleet will renovate the middle wall filling and emptying valves and their operating machinery in the 110ft x 600ft lock chamber.  Work is scheduled to begin on 2 March 2004 and will be complete by 23 March 2004.  The 56ft x 360ft river lock chamber will be closed to navigation traffic during the work period.  The 110ft x 600ft land chamber will remain open with only intermittent delays expected.

Dashields L/D, Ohio River -  The U.S. Army Corps of Engineers Repair Fleet will repair the upstream land wall gate damaged in a navigation accident starting on 23 March 2004 and continuing thru 26 March 2004.  The 110ft x 600ft lock chamber will be closed to navigation during this 4-day work period.  The 56ft x 360ft lock chamber will be open for river traffic.  The Corps will coordinate the lockage procedures with the Waterways Association before issuing a navigation notice for this job.

2.  The following Internet sites are recommended for the most up-to-date navigation information:

a. Daily Navigation Conditions:

http://www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

http://wmw.lrp.usace.army.mil/current/

c. Pittsburgh District Navigation Notices:            http://www.lrp.usace.army.mil/or/navrpt.htm

3.   Mr. Richard Lockwood was selected as the new Chief of Operations and Readiness Division.  Mr. Lockwood will take over the reins the week of 26 January 2004.  Rich comes to us from the Philadelphia District where he was Chief of the Special Studies Section, and also served as Assistant Chief of Operations and Senior Project Manager for the Marine Design Center.

/s/

JAMES J. ROCKOVICH, P.E.

Acting Chief, Operations and Readiness

Division

RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh  Meeting 01/14/04

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--www.erh.noaa.gov/pit

WEATHER RECAP

Basin average precipitation was generally 0.50  to 1.00 inch below normal across the region in December. Precipitation averaged about 2.00 inches in the Monongahela and Ohio River Basins, and 2.50 inches in the Allegheny River Basin.

At the Pittsburgh International Airport monthly precipitation  was 3.34 inches or 0.48 of an inch above normal. Temperature averaged 0.1 degrees/day above normal.  Snowfall in December was 21.3 inches or 14.4 inches above normal. In 2003 precipitation totaled 41.06 inches or 3.21 inches above normal.  In comparison, the 2002 precipitation was only 32.33 inches.

For the first 13 days of January temperatures have been 2.1 degrees/day above normal, precipitation was 3.29 inches or 2.12 inches above  normal.  There were 1.5 inches of snow bringing the seasonal total to 24 inches or 7.5 inches above normal.

RIVER FLOWS

Rivers levels in the region were well above normal at the beginning of December. Although precipitation  was below normal, the combination of rain events and snow melt kept rivers fluctuating and generally above normal throughout December. Following  the 10 December rains of 0.75 - 1.25 inches, the Allegheny and Muskingum Rivers rose 2-4 feet, the Monongahela River  rose 4-7 feet, and the Ohio River rose 7-9 feet.  On Christmas Eve one-half of an inch of rain plus snow melt produced rises of 2-3 feet on the Allegheny River, 2-5 feet on the Monongahela River , and 5-7 feet on the Ohio River.

HIGH WATER POTENTIAL

High water potential is above normal on the all rivers in the region. Currently flows on the Allegheny and Ohio Rivers are about twice normal flow, and on the Monongahela River flows are near normal.  Groundwater levels are high and soils are moist with an active storm track over the region. A widespread 1.5 to 2.0 inches of rain in 12 to 24 hours is needed to bring the major rivers to bank full.

WEATHER FORECAST

Today: Snow this afternoon. Inch or less. High in the mid 20s

Tonight: Winter Weather Adv/Warning. Snow accumulating 1-2 S of Pgh...2-3 nr Pgh...4-6 inches N of Pgh. Low in the mid teens.

Thursday: Colder with a 40 Percent chance of snow showers...about 1 inch. High in the mid teens

Thursday Night: Partly cloudy. Low zero to 5 above.

Friday: Mostly cloudy. High near 20.

Friday Night: Mostly cloudy. Low 10 to 15.

Saturday: Mostly cloudy. High in the upper 20s

Sunday: Partly sunny. Low in the upper teens. High in the lower 30s.

Monday: Cloudy with a chance of snow. Low in the upper teens. High near 30.

Tuesday: Partly sunny. Low in the upper teens. High in the upper 20s. he

8 to 14 day forecast is for above normal temperature and near normal precipitation.

The January Outlook is for near normal temperatures and precipitation.

The Jan-Feb-Mar Outlook is for near normal temperature and precip