U.S. Army Corps of Engineers, Pittsburgh                                                       11 January 2006

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  January 2006 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 31 March 2006.

Dashields L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the downstream gate anchorages in the 110-ft x 600-ft lock chamber.  The repair work is scheduled to begin at 1:00 AM on 13 February 2006 and be completed by 11:00 PM on 22 February 2006.  The 110-ft x 600-ft lock chamber will be closed to river traffic during this 10-day work period.  The 56-ft x 360-ft lock chamber will be open to navigation during this work period.  Major delays are expected.  (See Notice to Navigation Interests No. 06-1 for more details.)

Montgomery L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the upstream lock gates in the 110-ft x 600-ft lock chamber that were damaged in navigation accidents.  The repair work is scheduled to begin at 1:00 AM on 21 March 2006 and be completed by 11:00 PM on 23 March 2006.  The 110-ft x 600-ft lock chamber will be closed to river traffic during this 3-day work period.  The 56-ft x 360-ft lock chamber will be open to navigation during this work period.  Moderate delays are expected.

Montgomery L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the land wall 13' x 14' emptying valve in the 110-ft x 600-ft lock chamber.  The repair work is scheduled to begin 24 March 2006 and be completed on 30 March 2006.  The 56-ft x 360-ft lock chamber will be closed to river traffic during this 7-day work period.  The large 110-ft x 600-ft lock chamber will be open to navigation during this work period except as follows.  Large chamber closures up to 4-hours will occur periodically (approximately 3 times during the 7-day work period) to move and install valve parts and equipment on the land wall.  Intermittent delays are expected.

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:

www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

wmw.lrp.usace.army.mil/current/

c. District Navigation Notices:

www.lrd.usace.army.mil/navigation/notice/

Operations Division

SUBJECT: January 2006 Meeting

3.  OTHER ITEMS OF INTEREST

As part of the Lower Mon River Project, five (5) dikes are to be constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  With consideration of allowable tolerance for stone placement underwater, we would expect to have no local high spots shallower than 12.5 feet at the intermediate operating pool level of El. 721.8.  This work, when complete, will mitigate outdrafts in the upstream approach

to the locks during high water events.  We have received a bid proposal from an 8(a) small disadvantaged business and the Corps Project Delivery Team is reviewing the proposal.  When a contract is awarded, the Corps of Engineers contractor will be required to have a communication and coordination plan with navigation as well as a helper boat available to assist tows navigating the upper approach during the dike placement activities.

/signed/

RICHARD C. LOCKWOOD

Chief, Operations Division

2

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 1/11/06

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.erh.noaa.gov/pbz

WEATHER RECAP

Rainfall averaged 2.25 inches in the Monongahela River basin which is 1.5 inches below normal. In the Allegheny, Ohio, and Muskingum River basins rainfall averaged 1.5 – 1.75  inches or 1.25 – 1.5 inches below normal

At the Pittsburgh International Airport monthly precipitation was 1.73 inches, which is 1.13 inches below normal. Temperature averaged 4.9 degrees/day below normal. Snowfall was 12.2 inches which is 5.3 inches above normal.

For the first 10 days of January precipitation was 1.48 inches or 0.58 of an inch above normal and snowfall was 1.0 inch. Snowfall for the season is 16.4 inches or 2.9 inches below normal. For 2005 precipitation was 41.23 inches or 3.38 inches above normal.

RIVER FLOWS and ICE

At the beginning of December flows on area rivers were above normal.  River levels receded through Christmas Day.  During the last week of the month, the combination of multiple weak rain producing storms and snowmelt from above normal temperatures resulted in 2 -4 foot rises on rivers in the region. At the end of December all major rivers were at near normal flows. Currently flows on the Monongahela River are near normal, 175% of normal on the Allegheny River and 150% of normal on the Ohio River.  There is no ice on the major rivers in the region.

HIGH WATER POTENTIAL

The high water potential is near normal. Groundwater levels are generally at or below normal. Runoff potential is normal.  A widespread 1.5 to 2.0 inches of rain in 6 to 12 hours is needed to bring the major rivers to bankfull. Currently models are not indicating any widespread heavy rain events over the next two weeks.

WEATHER FORECAST

Today:  60% chance of showers. High in the mid 50s.

Tonight: 30% chance of evening showers. Low near 35.

Thursday:  Mostly sunny. High near 55.

Thursday Night:  Partly cloudy. Low in the lower 40s.

Friday:  60% chance of showers. High in the lower 50s.

Saturday:  Colder with a 40% chance of snow showers. High in the lower 30s.

Saturday Night:  30% chance of snow showers. Low near 20.

Sunday:  Partly cloudy. High in the lower 30s.

Monday:  Partly cloudy. Low near 25. High near 45.

Tuesday: 40% chance of rain showers. Low near 35. High in the upper 40s.

The 8 to 14 day forecast…Above normal temperatures and precipitation.

The Jan Outlook …Above normal temperature and precipitation.

The Feb-Mar-Apr Outlook…near normal temperature and above normal precipitation.