U.S. Army Corps of Engineers, Pittsburgh                                                                 8 June 2005

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  June 2005 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 30 September 2005.

a. Maxwell L/D, Monongahela River - The U.S. Army Corps of Engineers Repair Fleet closed and dewatered the 84-ft x 720-ft river lock chamber to repair the lock gates, sills, and gate anchorages.  Work began on 2 May 2005 and is scheduled to be complete by 15 June 2005.  The river lock chamber will be closed to navigation during the 45-day work period.  The 84-ft x 720-ft land lock chamber will be open to navigation interests with only minor delays expected.  (Reference Notice to Navigation Interests No. 05-2)

b. New Cumberland L/D, Ohio River - The U.S. Army Corps of Engineers Repair Fleet will close and dewater the small 110-ft x 600-ft lock chamber to (a) repair the lock gates, sills and gate anchorages; and (b) repair the service bridge lift span over the upstream end of the small chamber.  This job will start 6-days later than originally scheduled.  Work is now scheduled to begin on 12 July 2005 (not on 6 July 2005 as originally scheduled) and all work is still expected to be complete by 2 September 2005.  The small chamber will be closed for this 53-day work period.  The large 110-ft x 1200-ft lock chamber will be open to navigation interests with only minor delays expected.  (Reference Notice to Navigation Interests No. 05-12)

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:

www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

wmw.lrp.usace.army.mil/current/

c. Pittsburgh District Navigation Notices:

www.lrp.usace.army.mil/or/or-f/navrpt.htm

Operations Division

SUBJECT:  June 2005 Meeting

3.  OTHER ITEMS OF INTEREST

A hydrographic survey (soundings) was taken of the area at approximate Mile 19.7, Monongahela River (at Peters Creek) to define the quantity of material to be removed.  Sediment

sampling and testing of materials to be dredged will begin within the next two weeks.  A contract

for dredging at the mouth of Peters Creek is being solicited and will be awarded with an expected start of dredging activity in late June or early July 2005.

As part of the Lower Mon River Project, five (5) dikes are to be constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  With consideration of allowable tolerance for stone placement underwater, we would expect to have no local high spots shallower than 12.5 feet at the intermediate operating pool level of El. 721.8.  This work, when complete, will mitigate outdrafts in the upstream approach to the locks during high water events.  It is anticipated that the dikes may be constructed in the October-December 2005 timeframe utilizing one 10-hour shift each day for approximately 2 months.  The Corps of Engineers contractor will be required to have a helper towboat available to assist tows navigating the upper approach during the 10-hour shift each day that dike placement activities are taking place.

RICHARD C. LOCKWOOD

Chief, Operations Division

2

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 6/8/05

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.erh.noaa.gov/pbz

WEATHER RECAP

No significant flash flooding or river flooding occurred during May. Overall rainfall averaged below normal. However, some areas that received heavier thunderstorms during the month received as much as 4.0 to 5.0 inches of rain in May. Rainfall was the greatest in the Monongahela River basin where rainfall averaged about 3.0 inches or 1.5 inches below normal. Lesser amounts of rain were recorded in the Ohio and Allegheny River basins where basin average rainfall was 2.0 – 2.5 inches or 1.5 – 2.0 inches below normal.

At the Pittsburgh International Airport monthly rainfall was 4.1 inches, which is 0.30 of an inch above normal. Temperature averaged 3.8 degrees/day below normal.

For the first 7 days of June temperatures have been 2.7 degrees/day above normal and precipitation was 0.37 of an inch or 0.54 of an inch below normal.

RIVER FLOWS

At the beginning of May flows were above normal, but showed a general recession during the month. Minor rises of 1.5 – 2.5 feet occurred in the Muskingum River basin on 14 -15 May. A minor rise of 2 -3 feet on the Ohio River and 3- 6 feet on the Monongahela River on 20 - 21 May.  By the end of May all rivers in the region were at near normal levels with some below normal levels beginning to appear in the Allegheny River basin.  Currently flows are 60 to 100 percent of the long term median flows.

HIGH WATER POTENTIAL

High water potential is low. Groundwater levels are lowering, but soils remain moist. Runoff potential is normal.  A widespread 2.0 to 2.5 inches of rain in 6 to 12 hours is needed to bring the major rivers to bankfull. Currently, models are not indicating any widespread heavy rain events over the next two weeks.

WEATHER FORECAST

Today:  Partly cloudy. 30 percent chance of thunderstorms. High in the upper 80s.

Tonight:  Partly cloudy. 30 percent chance of evening thunderstorms. Low in the upper 60s.

Thursday:  Partly cloudy. 50 percent chance of afternoon thunderstorms. High near 85.

Thursday Night:  Partly cloudy. 50 percent chance of thunderstorms. Low in the upper 60s.

Friday: Partly cloudy. 40 percent chance of afternoon thunderstorms. High near 80.

Friday Night:  Partly cloudy. 40 percent chance of thunderstorms. Low near 65.

Saturday:  Partly cloudy. 40 percent chance of thunderstorms. High in the lower 80s

Saturday Night:  Partly cloudy. 50 percent chance of thunderstorms. Low near 65.

Sunday:  Partly cloudy. 30 percent chance of afternoon thunderstorms. High near 85.

Monday:  Partly cloudy. Low near 65.  High near 85.

Tuesday:  Mostly cloudy. 40 percent chance of thunderstorms. Low near 65. High near 85.

The 8 to 14 day forecast is for below normal temperature and rainfall.

The June Outlook is for near normal temperatures and rainfall.

The Jul-Aug-Sep Outlook is for near normal temperature and precipitation.