U.S. Army Corps of Engineers, Pittsburgh                                                         13 June 2007

Operations Division

MEMORANDUM FOR WATERWAYS ASSOCIATION OF PITTSBURGH

SUBJECT:  June 2007 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 15 September 2007.

Braddock L/D, Monongahela River-  The U.S. Army Corps of Engineers will conduct two (2) closures of the main lock chamber to complete contract efforts and scheduled maintenance work.  The scheduled lock closures are for the following two (2) periods:

- 26 June thru 5 July 2007- Main 110-ft x 720-ft Lock Chamber Closed for 10 Days

Small 56-ft x 360-ft Lock Chamber Open

- 23 July thru 1 August 2007- Main 110-ft x 720-ft Lock Chamber Closed for 10 Days

Small 56-ft x 360-ft Lock Chamber Open

A U.S. Army Corps of Engineers construction contractor will be conducting activities to complete the modification of the downstream emergency bulkhead sill during both closures.  Contract divers and floating plant will be conducting operations in the downstream approach,

between the middle wall and land wall of the main chamber, during these closure periods.  This construction is necessary to complete remaining work that is part of the new Braddock Dam construction.  The U.S. Army Corps of Engineers Repair Fleet will also be performing maintenance work on the upstream main chamber miter gates during the first closure.  Closures will begin at 12:30 A.M. on each starting date (26 June 2007 and 23 July 2007) and terminate at 11:30 P.M. on the end date (5 July 2007 and 1 August 2007).  During the closures of the large lock chamber, all traffic will be passed through the small 56-ft x 360-ft lock chamber.  See Notice to Navigation Interests No. 07-10 for more details of the locking procedures.

Hannibal L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will close and dewater the main 110-ft x 1200-ft lock chamber to renovate the lock gates and seals.  Work is scheduled to begin on 16 July and be completed by 24 August 2007.  The land 110-ft x 600-ft lock chamber will be open to river traffic during this 40-day work period and moderate delays are anticipated.  See Notice to Navigation Interests No. 07-15 for more details.

Emsworth L/D, Ohio River-  If funding permits, the U.S. Army Corps of Engineers Repair Fleet will repair the downstream middle wall gate and anchorage in the large 110-ft x 600-ft lock chamber.  The repair work is scheduled to begin on 10 September 2007 and be complete on

14 September 2007.  The 110-ft x 600-ft lock chamber will be closed to river traffic during this 5-day work period.  The small 56-ft x 360-ft lock chamber will be open to river traffic during this work period and major delays are expected.

SUBJECT:  June 2007 Meeting                                                                 13 June 2007

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a.   Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b.   Current River Conditions:  http://wmw.lrp.usace.army.mil

c.   District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

3.  OTHER ITEMS OF INTEREST

- Rich Hancock, Deputy for Programs and Project Management (DPM), has assumed a temporary assignment in the Senior Executive Service (SES) in Mississippi Valley Division for one year.  Colonel Hill will select a temporary replacement for Rich Hancock; this selection process is expected to be complete near the end of June 2007.  Rich Lockwood continues to assume the duties of the DPM and Chief of Business Resource Division until the temporary fill is completed.  While Rich is Acting DPM, I continue in my assignment as Acting Chief of Operations Division and Mike Cummings is fulfilling the responsibilities as the Deputy for Operations Division.

James J. Rockovich, P.E.

JAMES J. ROCKOVICH, P.E.

Acting Chief, Operations Division

2

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. of Pittsburgh Meeting 6/13/07

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

WEATHER RECAP

Weather in May was generally warm and dry. There were 16 days with maximum temperatures at/or above 80 degrees in May including the last 10 days of the month. There were only two significant rain events. On 1-2 May one to two inches of rain fell across Allegheny River basin, and the Monongahela River basin received about one inch of rain on 18-19 May.  More than 0.10 of an inch of rain was recorded on only three days. Rainfall across the region averaged about 2 .0 inches or 2.0 – 2.5 inches below normal.

At the Pittsburgh International Airport monthly precipitation was 1.93 inches, which is 1.87 inches below normal. Temperature averaged 3.7 degrees/day above normal.  Since 1 January precipitation has been 17.51 inches or 0.85 of an inch above normal.

For the first 12 days of Jun temperatures were2.3 degrees/day above normal and precipitation was 0.74 of an inch which is 0.87 of an inch below normal.

### RIVER FLOWS and ICE

The Allegheny River rose 1 -3 feet in response to the 1.0 – 2.0 rainfall on 1-2 May, and then fell through the remainder of the month.  River Levels fell in the  Ohio and Monongahela River basins throughout May with the exception of a brief 1 -2 foot rise on the Monongahela River on 19-20 May following a one inch rainfall. At the beginning of May seven day average flows were near normal in the Ohio River basin and at or slightly above normal in the Allegheny and Monongahela River basins.  By the end of the month flows were below normal throughout the region.

#### HIGH WATER POTENTIAL

The high water potential is below normal. Flows are 30 percent of normal on the Monongahela River and 55 to 65 percent of normal on the Allegheny and Ohio Rivers. A widespread 2.5 to 3.0 inches of rain in 6 to 12 hours will bring rivers to bankfull.

##### WEATHER FORECAST

Today:  Partly cloudy. 20% chance of thunderstorms. High in the lower 80s.

Tonight:  20% chance of evening thunderstorms. Low near 60.

Thursday: Partly cloudy. 20% chance of thunderstorms. High in the lower 80s.

Thursday Night: 20% chance of evening thunderstorms. Low near 60.

Friday: Mostly sunny. High near 80.

Friday night:  Mostly clear. Low near 60.

Saturday:  Mostly sunny. High near 80.

Saturday Night: Mostly clear. Low near 65.

Sunday: Mostly sunny. High near 85.

Monday: Partly cloudy. Low near 65. High near 85

Tuesday: Partly cloudy. 30% of thunderstorms. Low near 65. High near 83.

8-14 Day Outlook…above normal temperature and near normal rainfall.

Jun Outlook...above normal temperature and below normal flow

Jul-Aug-Sep Outlook… above normal temperature and near normal flows