U.S. Army Corps of Engineers, Pittsburgh                                                   14 March 2007

Operations Division

MEMORANDUM FOR: WATERWAYS ASSOCIATION OF PITTSBURGH

SUBJECT:  March 2007 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 31 May 2007.

Montgomery Dam, Ohio River Update-   A navigation accident on 18 October 2006 resulted in dam gate #8 being knocked from its hoisting chains completely destroying it and dam gate #4 being severely damaged.  Gravity dams have been installed in gate bay #8 and in gate bay #4.  Both gravity dams have been anchored to reinforce the dams against ice loading and high water overtopping.  The gravity dams are closing off the flow through each gate bay until new dam lift gates can be procured and installed.  With the 2 gravity dams in place in gate bays #4 and #8, Montgomery currently has the capability to operate the other 8 dam lift gates to control pool levels up to 80-feet of dam opening.  Technical Support Division completed plans and specifications for the fabrication and installation of new dam gates to replace gates #4 and #8.  On 7 March 2007, the Corps of Engineers awarded a contract to OCCI, Inc for the fabrication and installation of Gate 4 at a cost of $4,221,350.  The Corps of Engineers has until November 1, 2007 to exercise an option for the fabrication and installation of Gate 8 at a cost of $3,587,350.

C.W. Bill Young L/D, Allegheny River-  The U.S. Army Corps of Engineers Repair Fleet is repairing the Land Wall Filling Valve and operating machinery in the single 56-ft x 360-ft lock chamber, and is also replacing deteriorated segments of hydraulic pipeline at the lock.  The repair work began on 12 March 2007 and is expected to be complete by 30 March 2007.  The lock chamber will be open to navigation during this work period; however, closures of 4 to 8-hours will occur periodically (approximately 6 times during the 19-day work period) to move and install valve parts and equipment on the land wall; and also during the replacement of hydraulic pipeline segments.

Lock 4 (Charleroi), Monongahela River-  The U.S. Army Corps of Engineers Repair Fleet will replace the Upstream Lock Gates in the single 56-ft x 720-ft lock chamber.  The replacement of the gates is scheduled from 10 April thru 12 April 2007; no river traffic can pass through Lock 4 during this 3-day closure period.

Lock 4 (Charleroi), Monongahela River-  The U.S. Army Corps of Engineers Repair Fleet will renovate the Middle Wall Emptying Valve and operating machinery in the single 56-ft x 720-ft lock chamber.  The repair work is scheduled to begin on 13 April 2007 and is expected to be complete by 25 April 2007.  The lock chamber will be open to navigation during this work

period; however, closures up to 4-hours will occur periodically (approximately 4 times during the 13-day work period) to move and install valve parts and equipment on the middle wall.

Lock 3 (Elizabeth), Monongahela River-  The U.S. Army Corps of Engineers Repair Fleet will  renovate the downstream lock gates and repair the emptying valve operating machinery in the 56-ft x 720-ft land chamber.  Work is scheduled to begin on 8 May 2007 and be completed by 17 May 2007.  The land lock chamber will be closed to river traffic during this 10-day work period.

The 56-ft x 751-ft extended river chamber will be available to navigation traffic.  Closures of the extended river chamber, up to 4-hours, will occur approximately 4 times during the 10-day work period while divers assist in the removing and installing the downstream lock gates in the land chamber.  Minor delays to navigation are expected.

Lock 9, Allegheny River-   The U.S. Army Corps of Engineers Repair Fleet will replace both hydraulic pipeline crossovers for the single 56-ft x 360-ft lock chamber from 21-25 May 2007.  Lock 9 has been closed for the past year due to pipeline failure.  After repairs are effected, the lock is expected to reopen on Saturdays, Sundays and Holidays during the summer recreation season.

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:  http://wmw.lrp.usace.army.mil

c. District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

3.  OTHER ITEMS OF INTEREST

- Navigation Notice 07-1 containing the planned schedule of lock maintenance work during calendar years 2007 and 2008 was issued on 5 January 2007 after meeting with representatives of the Waterways Association.

  - Pittsburgh has submitted our FY07 O&M Workplan to the Great Lakes and Ohio River Division who in turn have forwarded the Division (LRD) Workplan to HQUSACE and OMB; approval is pending.

  - Joint meeting of the Ports of Pittsburgh and Philadelphia on 15 March 2007 hosted by the Port of Pittsburgh

  - Spring CERRUS meeting with recreational boating stakeholders and Upper Allegheny Initiative meeting at 1900 on 21 March 2007 in Kittanning.

  - Visit by the Hunan Institute of Navigation on 28 March 2007 hosted by the Port of Pittsburgh

  - Pittsburgh District has begun conversion to the new National Security Personnel System (NSPS) vice the old GS system and the District’s Senior Leaders will all be at training at Fort Knox, Kentucky on 9 through 11 April.  There is a follow-on Division Senior Leaders meeting on the 12th.

  - MonRiver Summit meeting in Morgantown on 16 April 2007

\

Richard C. Lockwood

RICHARD C. LOCKWOOD

Chief, Operations Division

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 3/14/07

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

Temperature averaged nearly 14 degrees/ day below normal for the first 19 days of February and near normal during the last 9 days of the month. Rain and the liquid equivalent of snow averaged about 1.5 – 2.0 inches or 0.75 -1.0 inch below normal.

At the Pittsburgh International Airport monthly precipitation was 1.97 inches, which is 0.40 of an inch below normal. Temperature averaged 9.7 degrees/day below normal. Snowfall for February was 14.0 inches or 5.5 inches above normal. For the winter months of December, January, and February, temperature averaged 0.9 of a degree above normal and precipitation was 7.26 inches or 0.67 if an inch below normal.

For the first 13 days of March temperatures were 1.1 degrees/day below normal and precipitation was 1.35 inches or 0.06 of an inch above normal. Snowfall since 1 October is 30.1 which is  5.0 inches below normal.

### RIVER FLOWS and ICE

At the beginning of February seven day average flows were above normal throughout the region. Rivers receded to at or below normal levels by mid month. By the end of the month flows were at or below normal in the Allegheny River basin and near normal in the Monongahela and Ohio River basins. Ice formed of the area’s rivers during the first week of the month and was gone by the end of February with the exception of the upper Allegheny River and it’s tributaries.

#### HIGH WATER POTENTIAL

The high water potential is above normal. Flows are 100  - 150 percent of normal on the Allegheny, Monongahela, and Ohio Rivers, but 200 -300 percent of normal on the tributaries. A widespread 1.5 to 2.0 inches of rain and/or snowmelt in 6 to 12 hours will to bring rivers to bankfull.

##### WEATHER FORECAST

Today:  70% chance of rain. High in the upper 60s.

Tonight: 70% chance of showers. Low near 50.

Thursday: 70% chance of showers. High in the upper 50s.

Thursday Night: 50% chance of showers. Low in the upper 30s.

Friday: 70% chance of showers. High near 45.

Friday night: 50 percent chance of evening showers. Low near 25

Saturday:  Mostly cloudy. High near 40.

Saturday Night: Mostly cloudy.. Low in the lower 20s.

Sunday: Mostly sunny. High in the lower 40s

Monday: Partly sunny. 30% chance of showers. Low near 25. High in the lower 50s

Tuesday:  30% chance of showers. Low in the upper 30. High in the upper 40s.

8-14 Day Outlook…near normal temperature and precipitation.

Mar Outlook...near normal temperature…above normal flows on the Allegheny River and near normal flows on the Ohio and Monongahela Rivers

Apr-May-Jun Outlook… near normal temperature and flows