U.S. Army Corps of Engineers, Pittsburgh                                                           12 March 2008

Operations Division

MEMORANDUM FOR WATERWAYS ASSOCIATION OF PITTSBURGH

SUBJECT:  March 2008 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 30 May 2008.

Lock 3, Monongahela River-  The U.S. Army Corps of Engineers' Repair Fleet is currently repairing/replacing miter gates and valve operating machinery in the auxiliary 56-ft x 360-ft river lock chamber.  Work began on 10 March and will continue through 28 March 2008; the auxiliary chamber will be closed to navigation interests during this 19-day work period.  The large 56-ft x 720-ft landward lock chamber will be open to river traffic; however, 4-hour closures of the land chamber will occur approximately 10 times during the 19-day work period while divers assist in the removal and installation of the lock gates in the river chamber.  (Reference Notice to Navigation Interests No. 08-01)

Hildebrand L/D, Monongahela River-  The U.S. Army Corps of Engineers' Repair Fleet will dewater the single 84-ft x 600-ft lock chamber and renovate the miter gates and seals.  Work will begin on 31 March and continue through 25 April 2008.  The lock will be closed to navigation during the 26-day work period.  (Reference Notice to Navigation Interests No. 08-03)

Lock 2, Allegheny River-  The U.S. Army Corps of Engineers' Repair Fleet will replace the land wall emptying valve and renovate the operating machinery in the single 56-ft x 360-ft lock chamber.  Work is scheduled to begin on 6 May 2008 and will be completed on 23 May 2008.  The lock chamber will be open to river traffic; however, closures of 4 to 8 hours (approximately 5 times during the 18-day work period) will occur periodically to move and install valve parts and equipment on the land wall.  (Reference Notice to Navigation Interests No. 08-06)

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a.   Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b.   Current River Conditions:  http://wmw.lrp.usace.army.mil

c.   District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

U.S. Army Corps of Engineers, Pittsburgh                                                           12 March 2008

Operations Division

3.  OTHER ITEMS OF INTEREST

- Inland Rivers Ports & Terminals, Inc. - Annual Conference will be held in New Orleans, Louisiana on 9-11 April 2008.

James J. Rockovich, P.E.

for  RICHARD C. LOCKWOOD

Chief, Operations Division

2

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. of Pittsburgh Meeting 03/12/08

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

Temperatures in February were well above normal for the first 9 days, but below normal for the remainder of the month. Precipitation was well above normal averaging 5.0 -  5.5 inches which is 2.0 – 3.0 inches above normal. Rainfall of 1.0 – 1.5 inches on 1 Feb started rivers rising.  After a brief drop in river levels a general 1.0 – 2.0 inches of rain on 5 - 6 February produced major rises on rivers throughout the region.  A turn to colder and snowy weather over the last half of the month resulted in a general recession of river levels for the remainder of the month.

At the Pittsburgh International Airport monthly precipitation was 5.45 inches, which is 3.08 inches above normal. Temperature averaged 1.1 degrees/day below normal. The monthly snowfall was 20.7 inches or 12.2 inches above normal.

For the first 11 days of March temperatures were 2.5 degrees/day below normal and precipitation was 1.66 inches which is 0.57 inches above  normal.  The seasonal snowfall  is 40.7 inches which is 6.2 inches above normal.

### RIVER FLOWS

Rainfall on 1 February resulted in rises of 4 - 6 feet on the Monongahela and Ohio Rivers and less than a 2 foot rise on the Allegheny River.  The second more widespread rainfall on 5-6 February produced major rises. The Allegheny and Monongahela Rivers rose 4 - 9 feet which resulted in a 14 – 16 foot rise on the Ohio River. By the end of the month rivers throughout the region had fallen to near normal levels.

#### HIGH WATER POTENTIAL

The high water potential is above normal. Currently flows are 100 - 150% of normal on the Allegheny River, 150% of normal on the Ohio River, and near normal on the Monongahela River. A warm and  wet  storm is possible during the middle of next week.  A widespread 1.5 to 2.0 inches of rain and/or snowmelt in 6 to 12 hours will bring rivers to bankfull.

##### WEATHER FORECAST

Today: Partly sunny. High in the lower 40s.

Tonight:  Partly cloudy. Low in the lower 30s.

Thursday:  Becoming cloudy. 30% chance of afternoon showers. High near 55.

Thursday Night: Mostly cloudy. 40% chance of showers. Low in the upper 30s.

Friday:  Cloudy. 40% chance of morning showers. High in the lower 50s.

Friday Night:  Mostly cloudy. Low near 35.

Saturday:  Cloudy. 40% chance of rain and snow. High in the lower 40s.

Saturday Night: Cloudy. 30% chance of snow showers. Low near 25.

Sunday:  becoming partly sunny. High near 40.

Monday:  Partly cloudy. Low near 25. High in the upper 40s

Tuesday: Mostly cloudy. 30% chance of showers. Low in the upper 30s. High near 50.

8-14 Day Outlook…near normal temperature and above precipitation.

Mar Outlook...above normal temperature with above normal flows

Apr-May-Jun Outlook…near normal temperature near normal flows.