U.S. Army Corps of Engineers, Pittsburgh                                                       9 November 2005

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  November 2005 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 31 December 2005.

Hannibal L/D, Ohio River -  Both lock chambers were closed to navigation traffic on Tuesday, 1 November 2005 when the failure of a load bearing quoin seal on the upstream middle wall lock gate in the main 110-ft x 1200-ft chamber necessitated placing the primary lock chamber out of service.  The auxiliary lock chamber was already out of service at that time due to on-going scheduled maintenance on the land wall emptying valve.  At 2:15 P.M. on Sunday,

6 November, the auxiliary lock chamber was placed back in service allowing navigation traffic to pass through Hannibal.  After reopening the 110-ft x 600-ft lock chamber and during the continued closure of the 110-ft x 1200-ft lock chamber, a double lockage will be the maximum acceptable tow through the 110-ft x 600-ft lock chamber.  As of 9:00 A.M. on 9 November 2005, 39 tows have locked thru Hannibal and there are 27 tows awaiting lockage.  The Repair Fleet is performing emergency structural repairs to the quoin seal assemblies on all 4 lock gates in the 1200-ft chamber and anticipates that it will reopen to navigation on Tuesday, 15 November 2005.  (Reference Notice to Navigation Interests No. 05-38)

Lock 4 (Charleroi), Monongahela River -  The U.S. Army Corps of Engineers Repair Fleet will install and align a set of renovated downstream lock gates in the 56-ft x 720-ft lock chamber at Lock and Dam 4, Monongahela River.  Work is scheduled to begin at 1:00 A.M. on 6 December 2005 and will be completed by 11:00 P.M. on 8 December 2005.  The single 56-ft x 720-ft lock chamber will be closed to river traffic during the scheduled work period.  No river traffic can pass through Lock 4 during this 3-day work period.  (Reference Notice to Navigation Interests No. 05-35)

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:

www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

wmw.lrp.usace.army.mil/current/

c. District Navigation Notices:

www.lrd.usace.army.mil/navigation/notice/

Operations Division

SUBJECT:  November 2005 Meeting

3.  OTHER ITEMS OF INTEREST

Notice to Navigation Interests No. 05-19 was issued on 1 July 2005 due to the low water conditions on the Pittsburgh District’s rivers.  All mariners are urged to be vigilant and to navigate with caution in the marked channel.  Additionally, it is strongly recommended the tow drafts not exceed nine feet.

The dredging at the mouth of Peters Creek at approximate Mile 19.7, Monongahela River, and the dredging in the lower approaches at New Cumberland L/D and Hannibal L/D are complete.  Dredging activity in the lower approach at Pike Island L/D is about 50% complete and the Corps' contractor, Madison Coal, must return to complete dredging.

The Draft Repair/Maintenance Schedule for 2006/2007 is currently being prepared by Jim Fisher and Don Fogel, and it is anticipated that the scheduled will be ready for review by the Waterways Association during the week of 28 November 2005.

As part of the Lower Mon River Project, five (5) dikes are to be constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  With consideration of allowable tolerance for stone placement underwater, we would expect to have no local high spots shallower than 12.5 feet at the intermediate operating pool level of El. 721.8.  This work, when complete, will mitigate outdrafts in the upstream approach to the locks during high water events.   A proposal for this work was received in September but the bid was considered non-responsive.  It is now doubtful that the dikes will be constructed in the October 2005 -January 2006 timeframe as was previously planned.  The project is being re-advertised the week of 7 November 2005.  When a contract is awarded, the Corps of Engineers contractor will be required to have a communication and coordination plan with navigation as well as a helper boat available to assist tows navigating the upper approach during the dike placement activities.

RICHARD C. LOCKWOOD

Chief, Operations Division

2

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 11/9/05

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.erh.noaa.gov/pbz

WEATHER RECAP

Rainfall was near normal to slightly above normal with the exception of the Monongahela River basin where rainfall was above normal.  Rainfall of 0.10 of an inch or more was recorded on only 6 days in October with the bulk of the monthly rainfall occurring between the 21st and 25th of October.

At the Pittsburgh International Airport monthly precipitation was 3.47 inches, which is 1.22 inches above normal. Temperature averaged 0.9 of a degree/day above normal.

For the first 8 days of November temperatures have been 7.3 degrees/day above normal and precipitation was 0.55 inches or 0.18 of an inch below normal. Since 1 June precipitation has been 16.74 inches or 0.91 of an inch below normal. The total precipitation since 1 January has been 36.00 inches or 3.30 inches above normal, but about 16 inches less than the 52.42 inches recorded by the this date in 2004.

RIVER FLOWS

At  the beginning of October flows in the in the Allegheny and Ohio River basins were at or slightly above normal and the Monongahela River basin was below normal. Rivers gradually receded through most of October until the prolonged rainfall in late October.  By month’s end rivers throughout the region were again at normal or slightly above normal flows. The only significant rise was from 23-28 October when rises of 1 to 4 feet were reported on the Allegheny, Monongahela, and Ohio.

HIGH WATER POTENTIAL

High water potential is low. Groundwater levels are at or below normal. Runoff potential is normal.  A widespread 2.0 to 2.5 inches of rain in 6 to 12 hours is needed to bring the major rivers to bankfull. Currently models are not indicating any widespread heavy rain events over the next two weeks.

WEATHER FORECAST

Today:  80% chance of thunderstorms…possibly severe. High near 65.

Tonight: 50% chance of evening showers and thunderstorms. Low in the upper 30s.

Thursday:  Windy with 30% chance of rain and/or snow showers. High in the lower 40s

Thursday Night:  Partly cloudy. Low in the upper 20s.

Friday:  Partly cloudy. High in the lower 50s.

Saturday:  Mostly sunny. High in the lower 60s.

Saturday Night:  Clear. Low in the lower 40s.

Sunday:  Partly Cloudy. High in the lower 60s.

Monday:  40% chance of showers.  Low near 45.  High in the upper 50s.

Tuesday: Partly cloudy with a 30% chance of showers.

The 8 to 14 day forecast…below normal temperatures and above normal precipitation.

The Nov Outlook …above normal temperature and near normal precipitation.

The Dec-Jan-Feb Outlook is for near normal temperature and precipitation.